Good scenario — with a forest trust already in place, this becomes much more manageable. Here's the complete picture.

What the Forest Trust Gives You

Since Domain A and Domain B have a bidirectional (or even one-way A→B) forest trust, the Windows Server in Domain B can resolve Domain A SIDs. This means:

- Domain A user/group SIDs on NTFS ACLs will still resolve correctly

- No "Account Unknown" orphaned SID problem — as long as the trust remains healthy

- Domain A users can authenticate through Kerberos/NTLM across the trust to reach the new server

Architecture of What You're Doing

[ Domain A ]                          [ Domain B ]

File Server 1                         File Server 2 (new)

├── OS Disk (stays)                   ├── OS Disk

└── Data Disk ──── detach ──────────► └── Data Disk (reattached)

│

NTFS ACLs intact

Domain A SIDs still valid

(via forest trust)

Step-by-Step Process

Phase 1 — Pre-Work (Before Touching Any Disk)

| Step | Action |
| --- | --- |
| 1 | Verify forest trust health — run nltest /domain_trusts on both sides |
| 2 | Confirm trust is Forest Trust (not just External) for full SID resolution |
| 3 | Ensure SID filtering / quarantine is OFF or selectively relaxed — SID filtering on forest trusts blocks cross-forest SID history, which could orphan ACLs |
| 4 | Document all existing SMB shares on File Server 1 — Get-SmbShare |
| 5 | Document all top-level NTFS ACLs — Get-Acl or icacls output |
| 6 | Notify Domain A users of planned downtime window |

Phase 2 — Disk Detach & Reattach

On File Server 1 (Domain A):

# Bring the data disk offline cleanly before detaching

# In Disk Management or via diskpart:

diskpart

> list disk

> select disk <n>

> offline disk

- Take a snapshot/backup of the disk before detaching (non-negotiable in production)

- Detach the disk from File Server 1 (via VMware/Hyper-V/SAN zoning depending on your platform)

On File Server 2 (Domain B):

- Attach the disk

- Bring it online in Disk Management

- Do NOT format — bring online as-is

diskpart

> list disk

> select disk <n>

> online disk

> attributes disk clear readonly

Phase 3 — Validate NTFS ACLs Resolve Correctly

Before recreating shares, verify Domain A accounts are resolving:

# Check ACLs on a sample folder

icacls D:\ShareData\SampleFolder

# You should see Domain A\GroupName or Domain A\Username

# NOT "S-1-5-21-XXXXXXX" (which would mean SIDs are NOT resolving)

If you see unresolved SIDs — stop and fix the trust before proceeding.

Phase 4 — Recreate SMB Shares on File Server 2

Shares live in the registry, not on the disk — you must recreate them manually. Use the documentation you captured in Phase 1.

# Recreate each share - match original share names exactly

New-SmbShare -Name "Finance" `

-Path "D:\ShareData\Finance" `

-FullAccess "Domain A\Finance-Admins" `

-ChangeAccess "Domain A\Finance-Users" `

-ReadAccess "Domain A\Finance-Readonly"

# Set share-level description

Set-SmbShare -Name "Finance" -Description "Finance Share - migrated from FS1"

Important: Match the original share names exactly so existing UNC paths (\\OldServer\Finance) work when DNS/DFS is updated.

Phase 5 — DNS / DFS Namespace Update

Users in Domain A are likely using either a direct UNC or a DFS path. Update accordingly:

Option A — DFS Namespace (recommended):

# Remove old target, add new target

Remove-DfsnFolderTarget -Path "\\domainA.com\shares\Finance" `

-TargetPath "\\FileServer1\Finance"

New-DfsnFolderTarget    -Path "\\domainA.com\shares\Finance" `

-TargetPath "\\FileServer2\Finance"

Option B — DNS CNAME/A record update:

- Point the old file server DNS name to the new server's IP

- Transparent to users — no UNC path changes needed

Phase 6 — Access Validation

Run this checklist before declaring success:

# From a Domain A user session, test access to new server

net use \\FileServer2\Finance /user:DomainA\testuser

# Verify permissions are intact

icacls \\FileServer2\Finance

# Check share is visible

Get-SmbShare -Name "Finance"

# Validate Kerberos ticket is issued (not falling back to NTLM)

klist

Also test:

- Read access for read-only Domain A groups

- Write access for contributor Domain A groups

- Admin access for Domain A admins

- Deny entries still block correctly

Phase 7 — Post-Migration Hardening

| Action | Command / Tool |
| --- | --- |
| Enable SMB Encryption on new server | Set-SmbServerConfiguration -EncryptData $true |
| Disable SMB1 on new server | Set-SmbServerConfiguration -EnableSMB1Protocol $false |
| Set SMB signing required | Set-SmbServerConfiguration -RequireSecuritySignature $true |
| Audit share access | Enable Object Access auditing via GPO |
| Decommission old File Server 1 shares | Remove-SmbShare after cutover confirmed |

Key Risk: SID Filtering on Forest Trusts

This is the most common gotcha in your exact scenario:

By default, forest trusts have SID filtering enabled, which strips SID history attributes. If Domain A accounts were ever migrated and rely on SID history, those SIDs will not resolve on the Domain B server even with a trust in place.

Check this on Domain B:

netdom trust DomainB /domain:DomainA /quarantine

# Should return "Quarantine: No" for SID history to flow

If quarantine is Yes and you need SID history to flow:

netdom trust DomainB /domain:DomainA /quarantine:No

(Consult your security team before changing — this has security implications)

Summary Decision Flow

Forest Trust in place?         ✅ Yes

SID Filtering off?             ✅ Verify before proceeding

Disk detached cleanly?         ✅ Offline disk, snapshot first

ACLs resolve on new server?    ✅ Validate with icacls

Shares recreated?              ✅ Match original share names

DNS/DFS updated?               ✅ Transparent to Domain A users

Domain B users need access?    ✅ Not required (no changes needed)

Want me to generate a formal runbook document (Word/PDF) for this, or a PowerShell script that automates the share recreation and ACL validation steps?