As the Manager of the Infrastructure Solution Architect team, I have outlined our strategic approach for the upcoming IT Infrastructure Rationalization Assessment. In a banking environment, our focus remains on balancing cost optimization with the high-availability and compliance standards required for financial services.

1. Infrastructure Duplicate Systems Rationalization

Our goal is to eliminate "zombie" infrastructure and redundant platforms that have likely accumulated through previous mergers or siloed project deployments.

- Discovery & Inventory: We will use automated discovery tools (e.g., ServiceNow Discovery, Device42) to map the entire estate.

- Functional Mapping: We will categorize systems by business capability (e.g., Payment Gateways, KYC modules, Document Management).

- Rationalization Logic: Each duplicate will be scored against:

  - Technical Fit: Stability and performance.

  - Business Value: Criticality to current operations.

  - Cost of Ownership (TCO): Licensing + Support + Power/Cooling.

- Execution: We will apply the "Retire, Consolidate, or Standardize" framework. For example, if we have three different SFTP solutions, we will standardize on the one that meets the highest security/audit standards.

2. Cloud Candidates Assessment

In 2026, our "Cloud-First" policy is tempered by regulatory data residency and latency requirements.

- Workload Profiling: Not all banking apps belong in the public cloud. We will bucket workloads into:

  - Cloud-Ready: Standardized web/app tiers and dev/test environments.

  - Cloud-Native Candidates: Systems requiring high scalability (e.g., digital banking front-ends).

  - On-Prem/Private Cloud: High-frequency trading or core ledger systems with strict latency or regulatory lockdowns.

- The 6-R Analysis: We will determine the migration path for each candidate: Rehost, Replatform, Refactor, Retire, Retain, or Repurchase (SaaS).

- Exit Strategy: As per MAS/EBA/SEC guidelines, we will document a "Cloud Exit Plan" for every critical candidate to ensure operational resilience.

3. Windows & SQL 2016 End of Support (EOS)

With the July 14, 2026 deadline for SQL Server 2016 approaching, this is a high-priority risk mitigation workstream.

- Impact Audit: Identify every instance of Windows/SQL 2016. In a bank, "hidden" instances often reside in local branch servers or legacy reporting tools.

- Migration Pathways:

  - Target State: Move to SQL Server 2025 or Azure SQL Managed Instance (where compliant).

  - Compatibility Testing: Use Microsoft Data Migration Assistant (DMA) to flag deprecated features that might break legacy banking code.

- Risk Buffer: For systems that cannot be upgraded by July, we will assess the cost of Extended Security Updates (ESU) versus the risk of a compliance breach.

4. Planned Initiatives for Application Support

Rationalization isn't just about hardware; it’s about making the environment supportable for the App teams.

- Standardized Blueprints: We will deliver "Golden Images" and Infrastructure-as-Code (IaC) templates. This reduces the time App Support spends "fixing" environment-specific bugs.

- Self-Service Provisioning: Implementing a portal where App Support can spin up/down standardized environments for patching and testing without manual Infra intervention.

- Observability Overhaul: Consolidating disparate monitoring tools (e.g., moving from 5 different tools to a unified Splunk/Dynatrace dashboard) to reduce the Mean Time to Repair (MTTR).

- Legacy Decommissioning Support: My team will provide "Decommissioning Playbooks" to help App teams safely drain traffic and archive data from retired systems.

Next Steps

I can prepare a detailed project timeline for the SQL 2016 migration specifically, or would you like me to draft the Initial Assessment Questionnaire to send out to the various Application Owners?

The team will run a structured Infra Rationalization Assessment that inventories the estate, identifies duplication, prioritizes cloud candidates, and builds a concrete plan for Windows/SQL 2016 EOS and application support in a regulated banking context. The deliverable is a set of rationalization decisions, target-state patterns, and a phased execution roadmap aligned with risk, compliance, and business priorities.cio+3

1. Scope, inventory and baselining

- Build a consolidated inventory of servers, VMs, databases, appliances, storage, and platforms, tagged by business service, application, environment (PROD/UAT/DR), and regulatory criticality.apptio+1

- Capture technical attributes needed for decisions: OS/DB versions (highlighting Windows/SQL 2016), hosting location, hardware age, utilization, HA/DR setup, licenses, support status, and vendor constraints.itsolutions-inc+2

- Map each application/service to its dependencies (upstream/downstream systems, interfaces, and batch jobs) to avoid rationalizing components in isolation.6b+1

2. Infra duplicate systems – what the team will do

- Identify duplicate or overlapping platforms: multiple monitoring tools, integration buses, file transfer solutions, reporting stacks, and parallel environments delivering the same capability for different business units.cio+1

- Classify each duplicate into clear categories: keep and standardize (strategic), consolidate (merge instances/tenants), replace (migrate to a common standard), or retire (no longer needed).apptio+1

- Quantify impact: number of servers/DBs decommissioned, licence reduction potential, data centre footprint reduction, and simplified support model; feed this into a business case.cio

3. Cloud candidates – what the team will do

- Define bank-specific cloud eligibility criteria: data sensitivity, regulatory constraints, latency, integration patterns, RTO/RPO, third-party dependencies, and vendor support stance on cloud.bcg+1

- Run a workload-by-workload assessment to classify into rehost (lift-and-shift), replatform (PaaS, managed DB), refactor (cloud-native), retain on-prem, or retire, explicitly flagging systems unsuitable for public cloud (e.g., some core banking or mainframe-adjacent workloads).6b+2

- Propose target landing zones: standardized patterns for IaaS, PaaS DB, container platforms, and integration, including network segmentation, identity, and control frameworks aligned with banking regulatory expectations (resilience, concentration risk, exit strategy).bcg+1

4. Windows / SQL 2016 EOS – what the team will do

- Establish authoritative EOS view: confirm Windows Server 2016 and SQL Server 2016 mainstream/extended support timelines and ESU options, and cross-match with inventory to flag all at-risk instances.softtrader+3

- For each Windows/SQL 2016 instance, propose a disposition: in-place upgrade, side-by-side migration to a newer version, move to PaaS (e.g., managed SQL), rehost into cloud on supported OS, or decommission with data archival.atlassystems+2

- Prioritize by risk and dependency: customer-facing and regulatory-relevant systems first, then internal/supporting systems, and prepare a time-bound remediation roadmap that avoids running critical workloads beyond support dates or into expensive ESU wherever possible.itsolutions-inc+2

5. Planned initiatives for application support – what the team will do

- Engage application owners to validate rationalization decisions (merge, retire, cloud-migrate, upgrade) and capture required non-functional improvements (performance, DR, observability, security baselines).6b+1

- Define supporting initiatives: standard build patterns, golden images, observability/monitoring uplift, backup/DR modernization, configuration management, and automation (CI/CD for infra), so applications sit on consistent, supportable platforms.bcg+2

- Produce an execution programme view: waves of application moves anchored to infra changes (e.g., platform consolidation, cloud landing zones, Windows/SQL upgrades), with indicative timelines, required change windows, and risk/rollback strategies suitable for banking change governance.6b+2

Here’s a structured briefing document outlining how my **Infra Solution Architect Team** will execute the **IT Infra Rationalization Assessment**. This is tailored for a **Banking environment**, emphasizing compliance, risk reduction, operational stability, and cost optimization.

---

### Subject: IT Infra Rationalization Assessment – Scope of Work (Infra Solution Architect Team)

**To:** CIO / Head of Infrastructure / Architecture Review Board

**From:** Manager, Infra Solution Architect Team

**Date:** March 24, 2026

---

### 1. Objective

The Infra Solution Architect team will lead the technical assessment and design phases of the IT Infra Rationalization program. Our goal is to reduce technical debt, mitigate security/compliance risks (specifically regarding EOS), optimize cloud spend, and establish a standardized, supportable infrastructure baseline for the bank’s application portfolio.

---

### 2. Deliverables & Work Breakdown

#### A. Infrastructure Duplicate Systems Rationalization

**Focus:** Eliminate redundancy, reduce licensing costs, and simplify the technology footprint.

| Activity | Description |

|----------|-------------|

| **Discovery & Inventory** | Leverage CMDB, network scans, and discovery tools (e.g., ServiceNow, Dynatrace) to identify overlapping systems (e.g., multiple middleware clusters, redundant file servers, duplicate monitoring tools). |

| **Functional Dependency Mapping** | Map application dependencies to identify which “duplicate” systems are actively serving production, DR, or legacy business units. |

| **Consolidation Roadmap** | Propose consolidation of non-compliant duplicates (e.g., merging three separate Kafka clusters into one governed instance) while ensuring workload isolation where regulatory mandates exist (e.g., segregation of payments vs. CRM). |

| **Decommissioning Plan** | Define safe decommissioning steps, data archival, and stakeholder sign-off gates to remove zombie infrastructure. |

---

#### B. Cloud Candidate Assessment

**Focus:** Identify workloads suitable for migration (Lift & Shift, Re-platform, or Refactor) while ensuring compliance with banking regulations (MAS, HKMA, local data residency).

| Activity | Description |

|----------|-------------|

| **Workload Categorization** | Classify applications by criticality (Tier 0-3), data sensitivity, and regulatory constraints. |

| **Cloud Suitability Scoring** | Use a scoring model (TCO, technical constraints, latency requirements, compliance) to categorize workloads as: <br> - **Immediate Fit** (stateless apps, dev/test, web frontends) <br> - **Conditional** (requires re-architecting or private cloud/PaaS) <br> - **Not Suitable** (mainframe, legacy hardware dependencies, strict on-prem data residency). |

| **Target State Architecture** | Define landing zones (AWS/Azure/GCP) aligned with bank’s cloud governance model, including connectivity (ExpressRoute/Direct Connect), security controls, and DR strategies. |

| **Migration Patterns** | Recommend migration patterns for each candidate: rehost (lift & shift), replatform (e.g., to PaaS SQL), or refactor (containers/serverless) based on business drivers. |

---

#### C. Windows Server 2016 & SQL Server 2016 End-of-Support (EOS) Mitigation

**Focus:** **Risk Reduction & Compliance.** EOS dates are critical in banking audits. We will ensure no unsupported OS/DB components exist in production post-EOS.

| Activity | Description |

|----------|-------------|

| **Inventory Validation** | Validate all instances of Windows Server 2016 (EOS Jan 2027) and SQL Server 2016 (EOS July 2026) across production, DR, and non-production environments. |

| **Remediation Strategy** | Develop a technical roadmap for each instance: <br> - **In-place Upgrade** (where supported by apps) <br> - **Migration to newer OS/DB** (Windows 2022 / SQL 2019/2022) <br> - **Migration to Azure** (Azure Hybrid Benefit + ESU if extension needed) <br> - **Retirement** (if application is being decommissioned). |

| **Application Compatibility** | Work with application teams to validate compatibility with newer OS/DB versions. Provide sandbox environments for pre-migration testing. |

| **Extended Security Updates (ESU)** | Where business constraints prevent timely migration, define a controlled exception process for ESU procurement and deployment, ensuring compensating controls are in place. |

---

#### D. Planned Initiatives for Application Support

**Focus:** Align infrastructure architecture with upcoming application changes (e.g., core banking upgrades, digital transformation, M&A integration).

| Activity | Description |

|----------|-------------|

| **Application Roadmap Sync** | Engage with Application Delivery Managers to map infrastructure requirements for planned initiatives over the next 12–24 months (e.g., new microservices, Open Banking APIs, regulatory reporting changes). |

| **Capacity & Performance Modeling** | Forecast infrastructure capacity (compute, storage, network) required to support planned application scaling, seasonal peaks, and disaster recovery testing cycles. |

| **Architecture Blueprinting** | Design infrastructure blueprints aligned with planned initiatives, ensuring consistency (e.g., standardized VM SKUs, container platform versions, database tiering) to avoid fragmentation. |

| **Non-Functional Requirements (NFR) Validation** | Review NFRs (RTO/RPO, security, audit logging, encryption) for new initiatives and ensure infrastructure solutions meet or exceed bank’s minimum standards. |

---

### 3. Team Execution Model

- **Architecture Leads:** Senior architects assigned by domain (Compute, Storage, Network, Database, Cloud) to ensure deep technical coverage.

- **Application Engagement Model:** Each architect will be paired with application delivery pods to facilitate early engagement and minimize last-minute remediation.

- **Governance:** Weekly review with Enterprise Architecture and InfoSec to ensure alignment with bank-wide standards and regulatory expectations.

- **Tooling:** Use of automated assessment tools (e.g., CloudHealth, Azure Migrate, Turbonomic) to provide data-driven recommendations.

---

### 4. Timeline (High-Level)

| Phase | Duration | Key Milestones |

|-------|----------|----------------|

| **Discovery & Assessment** | 4 weeks | Completed inventory, duplicate systems list, cloud suitability matrix, EOS gap analysis |

| **Strategy & Roadmap** | 4 weeks | Consolidated rationalization roadmap, target state architecture, migration waves |

| **Design & Handover** | 4 weeks | Detailed solution designs for high-priority initiatives (EOS, cloud migration waves) |

| **Ongoing Support** | Continuous | Architecture reviews for new initiatives, refinement of rationalization backlog |

---

### 5. Risks & Dependencies

| Risk | Mitigation |

|------|------------|

| **Incomplete CMDB data** | Augment with agentless discovery and stakeholder interviews; prioritize critical systems first. |

| **Application team bandwidth** | Align with PMO to ensure application resources are allocated for testing during upgrades/migrations. |

| **Regulatory constraints** | Engage compliance early; for cloud candidates, ensure data sovereignty and outsourcing requirements are met. |

| **EOS timeline pressure** | Prioritize SQL 2016 EOS (July 2026) as immediate focus; leverage ESU as temporary bridge only. |

---

### 6. Next Steps

1. **Kick-off Workshop** – Align with stakeholders on assessment scope, timelines, and tool access.

2. **Data Collection** – Provide my team with read access to CMDB, monitoring tools, and cloud consoles.

3. **Application Engagement** – Schedule introductory sessions with application owners for dependency mapping.

---

Let me know if you’d like me to expand any section, add a RACI matrix, or tailor this further for a specific regulator or cloud provider strategy.

Here’s a structured, bank-grade Infra Rationalization Assessment plan tailored for an Infrastructure Solution Architecture team. This is written from a manager’s perspective, covering scope, approach, deliverables, and expected outcomes.

IT Infrastructure Rationalization Assessment Plan

(Banking Environment – Infra Solution Architecture Team)

1. Objective

To optimize infrastructure footprint, reduce cost, improve resilience, and ensure regulatory compliance by:

- Eliminating redundant systems

- Identifying cloud migration opportunities

- Addressing Windows / SQL Server 2016 End-of-Support (EOS) risks

- Aligning infrastructure with upcoming application initiatives

2. Assessment Scope & Workstreams

A. Infra Duplicate Systems Identification & Rationalization

What My Team Will Do

- Inventory Consolidation

  - Aggregate CMDB, monitoring tools (e.g., SolarWinds), and asset inventory

  - Normalize data across:

    - Servers (physical/virtual)

    - Applications

    - Databases

    - Storage systems

- Duplicate Detection Analysis

  - Identify:

    - Applications with overlapping functionality

    - Multiple environments serving same purpose (shadow IT)

    - Redundant monitoring/logging tools

  - Techniques:

    - Functional mapping workshops with app owners

    - Usage analysis (CPU, memory, login frequency)

    - Business capability mapping

- Classification

  - True duplicate (same function, same users)

  - Partial overlap

  - Legacy vs strategic platforms

- Rationalization Strategy

  - Retire / decommission

  - Consolidate (merge workloads)

  - Replace with strategic platform

Deliverables

- Duplicate Systems Register

- Rationalization Recommendation Matrix

- Cost Saving & Capacity Reclaim Report

B. Cloud Candidate Identification (On-Prem → Cloud)

What My Team Will Do

- Workload Discovery & Profiling

  - Capture:

    - CPU, memory, storage, network usage

    - Application dependencies (3-tier, DB, external APIs)

  - Categorize workloads:

    - Business critical / non-critical

    - Latency-sensitive / compliance-bound

- Cloud Suitability Assessment

  - Evaluate against:

    - Security & regulatory requirements (e.g., MAS guidelines)

    - Data residency constraints

    - Integration complexity

  - Tag workloads:

    - Rehost (Lift & Shift)

    - Replatform

    - Refactor

    - Retain (on-prem)

- TCO & ROI Analysis

  - Compare:

    - Current infra cost (CapEx + OpEx)

    - Cloud cost (IaaS / PaaS)

  - Include:

    - Licensing (Windows, SQL)

    - Backup, DR, network egress

- Landing Zone Alignment

  - Map to bank’s cloud architecture:

    - Identity (AD / IAM)

    - Network (hub-spoke / landing zone)

    - Security controls

Deliverables

- Cloud Readiness Assessment Report

- Workload Migration Wave Plan

- TCO Comparison & Business Case

- Risk & Compliance Assessment

C. Windows Server & SQL Server 2016 EOS Remediation

(EOS: Oct 2026 for SQL Server 2016, Jan 2027 for Windows Server 2016)

What My Team Will Do

- EOS Asset Identification

  - Identify all:

    - Windows Server 2016 instances

    - SQL Server 2016 databases

  - Map dependencies:

    - Applications

    - Interfaces

    - Business owners

- Risk Assessment

  - Classify systems:

    - Critical / High / Medium / Low

  - Identify:

    - Unsupported applications

    - Vendor dependency constraints

- Remediation Options

  - Upgrade:

    - Windows Server 2022 / 2025

    - SQL Server 2022

  - Migrate:

    - To cloud (IaaS/PaaS like managed DB)

  - Containment:

    - Isolate legacy systems (if upgrade not possible)

- Execution Planning

  - Define:

    - Upgrade waves

    - Downtime windows

    - Rollback plans

Deliverables

- EOS Compliance Dashboard

- Upgrade & Migration Roadmap

- Risk Mitigation Plan

- Application Compatibility Report

D. Planned Initiatives for Application Support

What My Team Will Do

- Demand Intake & Alignment

  - Engage application teams for:

    - Upcoming projects (next 12–24 months)

    - Capacity and performance requirements

    - Regulatory or audit-driven changes

- Infrastructure Readiness Planning

  - Design:

    - Scalable infrastructure (compute, storage, network)

    - High availability (HA) & disaster recovery (DR)

  - Align with:

    - Cloud-first / hybrid strategy

    - Containerization / modernization (if applicable)

- Standardization & Automation

  - Define:

    - Standard server builds (gold images)

    - Infrastructure-as-Code (IaC) templates

    - Monitoring & alerting standards

- Capacity & Performance Forecasting

  - Predict:

    - Growth trends

    - Peak loads

  - Plan:

    - Hardware refresh / cloud scaling

- Security & Compliance Integration

  - Ensure:

    - Encryption standards

    - Patch compliance

    - Audit readiness

Deliverables

- Infra Readiness Plan for Each Initiative

- Standard Architecture Blueprints

- Capacity Forecast Report

- Automation & Standardization Framework

3. Governance & Execution Model

Assessment Phases

- Discovery (4–6 weeks)

- Analysis (4 weeks)

- Recommendation (2–3 weeks)

- Executive Review & Approval

Stakeholder Engagement

- Application Owners

- Security & Compliance Teams

- Finance (for cost validation)

- Vendor/OEM partners

Tools & Data Sources

- CMDB / Asset Inventory

- Monitoring tools (e.g., SolarWinds)

- Backup & DR systems

- Application dependency mapping tools

4. Key Outcomes Expected

- 20–30% infra footprint reduction (via decommissioning & consolidation)

- Clear cloud migration roadmap aligned with compliance

- Zero EOS risk exposure before 2016 deadlines

- Improved standardization & automation

- Cost optimization (CapEx → OpEx efficiency)

5. Success Metrics (KPIs)

- % of duplicate systems eliminated

- % workloads migrated to cloud

- % EOS systems remediated before deadline

- Infra cost reduction (%)

- Deployment time reduction (via automation)

If you want, I can convert this into:

- Executive PPT (bank-level presentation)

- Detailed Excel tracker (for all 4 workstreams)

- RACI + project plan for execution