Microservices Development Environment

On-Premises vs. Cloud: Infrastructure, Architecture & Migration Strategy

Infrastructure requirements, reference architectures, hosting cost comparison, and a phased migration plan

Prepared for: Engineering Leadership & Infrastructure Architecture

Version 1.0

# 1. Overview

This document defines the infrastructure required to stand up a development environment for building microservices, evaluated for both an on-premises deployment and a cloud deployment. It provides reference architectures for each option, compares hosting cost profiles, and lays out a phased migration plan for organizations that start on-premises and later need to move to the cloud.

# 2. Infrastructure Requirements — On-Premises

- Compute: virtualized hosts (VMware vSphere or Hyper-V) sized for dev/test workloads, plus spare capacity for build agents.

- Container orchestration: self-managed Kubernetes (Rancher, OpenShift, RKE2/k3s) or Docker Swarm for lighter setups.

- CI/CD: self-hosted Jenkins, GitLab CE/EE, or Azure DevOps Server with build agents.

- Registry: Harbor, JFrog Artifactory, or Nexus for container images and packages.

- Networking: internal DNS, load balancers (NGINX/HAProxy/F5), VLAN segmentation, VPN for remote developer access.

- Secrets/config management: HashiCorp Vault or Kubernetes Secrets with sealed-secrets.

- Observability: Prometheus/Grafana, ELK/EFK stack, Jaeger/Zipkin for distributed tracing.

- Data/messaging: containerized or dedicated PostgreSQL/MySQL, Kafka/RabbitMQ instances.

- Storage: SAN/NAS or software-defined storage (Ceph/MinIO) for persistent volumes.

- Local developer tooling: Docker Desktop/Podman, kind/minikube for local clusters, IDE plugins.

- Backup/DR: snapshot and backup infrastructure to protect dev environment state.

# 3. Infrastructure Requirements — Cloud

- Compute: managed Kubernetes (AKS/EKS/GKE) or serverless containers (ACI/Fargate/Cloud Run).

- CI/CD: cloud-native pipelines (GitHub Actions, Azure DevOps, AWS CodePipeline).

- Registry: ACR/ECR/GCR — managed, integrated with cloud IAM.

- Networking: VNet/VPC with private endpoints; VPN/ExpressRoute/Direct Connect if hybrid access is required.

- Secrets management: Key Vault / Secrets Manager / Secret Manager.

- Observability: Azure Monitor + Application Insights, or CloudWatch/Cloud Operations Suite.

- Infrastructure as Code: Terraform, Bicep, or CloudFormation for repeatable environment provisioning.

- Data/messaging: managed services (Azure SQL/Cosmos DB, Service Bus/Event Hubs, or cloud equivalents) — no patching burden.

- Local developer tooling: same baseline as on-premises (Docker Desktop, kind/minikube) plus cloud CLI tools and optional dev containers/Codespaces.

- Cost governance: budgets, alerts, resource tagging, and separate dev/test subscriptions or accounts.

# 4. System Architecture — On-Premises

Developer workstations connect over VPN/private network into the on-premises datacenter, which hosts four functional regions: compute and virtualization, the container platform, CI/CD and artifacts, and shared platform services.

┌───────────────────────────────┐
                     │     Developer Workstations     │
                     └────────────────┬────────────────┘
                                      │  VPN / private network
┌──────────────────────────────────────▼──────────────────────────────────────┐
│                          On-Premises Datacenter                              │
│                                                                               │
│  ┌────────────────────────────────┐   ┌────────────────────────────────┐   │
│  │   Compute & Virtualization      │   │      Container Platform         │   │
│  │   VMware, Hyper-V, bare metal   │   │   On-prem Kubernetes cluster    │   │
│  └────────────────────────────────┘   └────────────────────────────────┘   │
│                                                                               │
│  ┌────────────────────────────────┐   ┌────────────────────────────────┐   │
│  │      CI/CD & Artifacts          │   │   Shared Platform Services      │   │
│  │  Jenkins/GitLab, image registry │   │ Monitoring, logging, secrets,   │   │
│  │                                  │   │ DNS                              │   │
│  └────────────────────────────────┘   └────────────────────────────────┘   │
└───────────────────────────────────────────────────────────────────────────┘

# 5. System Architecture — Cloud

The cloud variant keeps the same four functional regions but replaces self-managed infrastructure with managed platform services, reachable over HTTPS, VPN, or ExpressRoute.

┌───────────────────────────────┐
                     │     Developer Workstations     │
                     └────────────────┬────────────────┘
                                      │  HTTPS / VPN / ExpressRoute
┌──────────────────────────────────────▼──────────────────────────────────────┐
│                             Cloud Subscription                               │
│                                                                               │
│  ┌────────────────────────────────┐   ┌────────────────────────────────┐   │
│  │      Managed Kubernetes         │   │       CI/CD Pipelines           │   │
│  │    AKS / EKS / GKE cluster      │   │  Cloud-native build & release   │   │
│  └────────────────────────────────┘   └────────────────────────────────┘   │
│                                                                               │
│  ┌────────────────────────────────┐   ┌────────────────────────────────┐   │
│  │    Registry & Artifacts         │   │   Observability & Security      │   │
│  │    ACR/ECR, Helm charts         │   │ Monitor, Key Vault, Defender    │   │
│  └────────────────────────────────┘   └────────────────────────────────┘   │
└───────────────────────────────────────────────────────────────────────────┘

# 6. Hosting Cost Comparison

| Category | On-Premises | Cloud |
| --- | --- | --- |
| Cost model | CapEx-heavy — upfront hardware, licenses | OpEx — pay-as-you-go, scales with usage |
| Initial cost | High (servers, storage, network gear, DC space) | Low — no hardware purchase |
| Scaling | Slow — procurement lead time for more capacity | Minutes — elastic autoscaling |
| Staffing | Requires dedicated infra/virtualization/storage admins | Smaller ops footprint; managed services reduce patching/upgrades |
| Licensing | VMware/Windows Server/K8s platform licenses | Often bundled into managed service pricing |
| DR/HA | You build and maintain redundant sites | Built-in multi-zone/region options, billed separately |
| Idle dev environments | Still costs full hardware/power regardless of use | Can scale to zero or schedule off-hours to cut cost |
| Typical monthly cost (small dev environment, ~20–50 services) | Often lower marginal cost once hardware is already owned and depreciated | Roughly $2,000–$8,000/month depending on cluster size, managed DB, and monitoring tier |

Practical takeaway: on-premises tends to win on long-run marginal cost if hardware and staff are already in place. Cloud tends to win on speed, elasticity, and reduced operational burden — which matters more for a dev environment that needs to scale up and down frequently.

# 7. Migration Plan — On-Premises to Cloud

An eight-step plan for organizations that start on-premises and later need to migrate to the cloud.

- Assess & inventory

Catalog current dev services, dependencies, data stores, and CI/CD tooling. Identify which services are already containerized versus needing refactoring.

- Containerize & standardize

Wrap any non-containerized services in Docker images and align them to a common base image and config pattern so they run identically on any Kubernetes distribution.

- Stand up the cloud landing zone

Provision the target subscription, networking (VNet/VPC), IAM roles, and a managed Kubernetes cluster using infrastructure-as-code (Terraform/Bicep).

- Rebuild CI/CD pipelines

Point build pipelines at the cloud registry and cluster, keeping the on-prem pipeline running in parallel until the cloud path is validated.

- Migrate data & shared services

Replicate databases and message queues to managed cloud equivalents, running in sync or dual-write mode to avoid a hard cutover on stateful services.

- Pilot with a subset of services

Move a small, low-risk group of microservices first. Validate networking, secrets, observability, and performance before committing further.

- Migrate remaining services in waves

Move services in dependency order (leaf services first), decommissioning their on-prem counterparts once each wave is verified stable.

- Optimize cost & governance

Right-size cluster nodes, apply autoscaling and dev/test schedules, and set budget alerts once the full environment is running in the cloud.

# 8. Recommendation

A hybrid approach can smooth the transition: running Kubernetes on-premises with Azure Arc projecting it into the same governance plane as a cloud cluster gives consistent policy, monitoring, and CI/CD across both environments during the migration window, rather than operating two disconnected stacks. This is especially valuable during the pilot and wave-migration phases (Steps 6–7 above), where on-premises and cloud environments must run in parallel and stay observable through a single pane of glass.