ENTERPRISE INFRASTRUCTURE PROCEDURE MANUAL

In-Place Upgrade Procedure:

Windows Server 2016 → Windows Server 2022

SQL Server 2016 → SQL Server 2022

Standard Operating Procedure (SOP)

Prepared for CAB Approval, Implementation, DR, and Audit & Compliance Review

Document Classification: INTERNAL — CONFIDENTIAL

[Organization Name / Logo Placeholder]

Document Owner: [Infrastructure Engineering / DBA Platform Team]

Effective Date: [DD-MMM-YYYY]      Version: 1.0

# Document Control

## Version History

| Version | Date | Author | Description of Change | Approved By |
| --- | --- | --- | --- | --- |
| 0.1 | [DD-MMM-YYYY] | [Author Name] | Initial draft for internal review | — |
| 0.5 | [DD-MMM-YYYY] | [Author Name] | Incorporated DBA and Infra SME feedback | — |
| 1.0 | [DD-MMM-YYYY] | [Author Name] | Approved baseline for CAB submission | [CAB Chair / Manager] |

## Document Approval

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Infrastructure Engineering Lead | [Name] |  | [Date] |
| Database Administration Lead | [Name] |  | [Date] |
| Change Manager / CAB | [Name] |  | [Date] |
| Application Owner / Business Sign-off | [Name] |  | [Date] |
| Security & Compliance | [Name] |  | [Date] |

## Distribution List

- Infrastructure Engineering

- Database Administration

- Change Management / CAB

- Operations / Service Desk (NOC)

- Disaster Recovery (DR) Team

- Audit & Compliance

- Application / Business Owners

# Table of Contents

# 1.0 Purpose

This document defines the standard, repeatable, and auditable procedure for performing an in-place operating system upgrade from Windows Server 2016 to Windows Server 2022, and an in-place database engine upgrade from SQL Server 2016 to SQL Server 2022, on production and non-production servers within the enterprise environment.

The procedure is intended to eliminate ambiguity for engineers executing the change, to provide Change Advisory Board (CAB) reviewers with a complete risk and rollback picture, and to provide Audit & Compliance with objective evidence that the change was performed in a controlled, tested, and reversible manner.

# 2.0 Scope

## 2.1 In Scope

- In-place upgrade of Windows Server 2016 (Standard/Datacenter, Core or GUI) to Windows Server 2022.

- In-place upgrade of SQL Server 2016 (Standard/Enterprise) to SQL Server 2022, including default and named instances.

- Single-instance, multi-instance, and SQL Server AlwaysOn Availability Group (AG) topologies.

- VMware-virtualized servers joined to Active Directory.

- Associated pre-checks, backups, validation, rollback, and sign-off activities.

## 2.2 Out of Scope

- Migration to new hardware or a side-by-side (build-and-migrate) approach — refer to the separate Migration SOP.

- Upgrades of clients, application servers, or middleware not directly hosted on the upgraded server.

- Domain Controller role transfers or Active Directory schema upgrades (referenced only where they affect this procedure).

- Upgrades of SQL Server editions/features not licensed in the target environment (e.g., Big Data Clusters, discontinued in SQL Server 2019+).

# 3.0 Target Audience

| Audience | Use of This Document |
| --- | --- |
| Infrastructure Engineers | Execute the Windows OS upgrade procedure end to end. |
| Database Administrators (DBAs) | Execute the SQL Server upgrade, pre-checks, and post-upgrade validation. |
| Implementation / Delivery Teams | Coordinate scheduling, resourcing, and execution sequencing. |
| Change Management / CAB | Review risk, rollback plan, and approve the change window. |
| Operations / NOC | Monitor the change window, respond to alerts, and execute escalation. |
| Disaster Recovery (DR) Team | Confirm DR/replication posture before and after the change. |
| Audit & Compliance | Retain evidence of controlled execution for regulatory review. |

# 4.0 Assumptions

Unless explicitly stated otherwise, this manual assumes the following baseline environment. Where an environment differs, alternative guidance is called out in a Tip or Important box within the relevant section.

- Servers are virtualized on VMware vSphere (ESXi 7.0 U3 or later recommended for Windows Server 2022 and SQL Server 2022 support).

- Servers are domain-joined to an existing Active Directory forest/domain in a supported functional level.

- SQL Server is Standard or Enterprise edition; Express/Web edition environments follow the same steps with feature restrictions noted inline.

- SQL Server AlwaysOn Availability Groups or Failover Cluster Instances (FCI) may or may not be present — both paths are documented.

- An enterprise backup solution (e.g., Veeam, Commvault, NetBackup, or native VMware snapshot + SQL native backup) is available and tested.

- Monitoring is integrated with SCOM, SolarWinds, and/or Splunk; agent-specific steps are given as representative examples.

- Endpoint protection / antivirus is installed and centrally managed (e.g., Defender for Endpoint, McAfee, CrowdStrike, Trellix).

- Multiple SQL Server instances may be present on a single host.

TIP Where your environment differs from these assumptions (e.g., bare-metal hosts, physical clustering, third-party HA tools such as SIOS DataKeeper, or non-domain-joined servers), treat each procedure step as a template: the validation intent stays the same even where the exact command changes.

# 5.0 Risks

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| In-place upgrade fails mid-installation, leaving OS in an unbootable or unsupported state. | Low–Medium | High | Full VM snapshot and system state backup prior to execution; documented rollback via snapshot revert. |
| SQL Server upgrade fails or leaves databases in an unusable compatibility state. | Low–Medium | High | Full/verified SQL backups, restore test on a non-production instance, and documented SQL rollback procedure. |
| Third-party application, driver, or AV agent is incompatible with the target OS/SQL version. | Medium | Medium–High | Compatibility assessment (Section 3, Part 1) and vendor support-matrix verification prior to CAB submission. |
| Extended downtime beyond the approved change window. | Medium | Medium | Time-boxed procedure with estimated durations per step and a documented go/no-go decision point. |
| Loss of SQL AlwaysOn AG or Failover Cluster quorum during upgrade. | Low–Medium | High | Sequenced node-by-node upgrade with health checks between nodes; documented AG/cluster validation steps. |
| Licensing/activation failure post-upgrade (KMS/MAK). | Low | Medium | Pre-validated license keys and KMS host compatibility check prior to upgrade. |
| Data loss due to unverified or corrupt backups. | Low | Critical | Mandatory restore test as part of backup validation (Section 5, Part 1 and SQL Backup Strategy). |

# 6.0 Dependencies

- Approved CAB change record with an assigned implementation window and business sign-off.

- Confirmed maintenance window communicated to affected application/business owners.

- Verified, restorable backups (VM snapshot, system state, and SQL) completed within the pre-defined RPO window before execution begins.

- Available engineering and DBA resources for the full duration of the change, including the post-implementation validation window.

- Vendor/ISV confirmation that third-party applications and SQL-dependent applications support Windows Server 2022 and SQL Server 2022.

- KMS/MAK licensing infrastructure reachable from the target server, or evaluation/activation alternative confirmed.

- Network, firewall, and monitoring change requests submitted where new ports or agent versions are required.

# 7.0 References

- Microsoft Learn — Windows Server upgrade documentation: https://learn.microsoft.com/windows-server/get-started/

- Microsoft Learn — SQL Server upgrade documentation: https://learn.microsoft.com/sql/database-engine/install-windows/upgrade-sql-server

- Microsoft Learn — SQL Server 2022 system requirements: https://learn.microsoft.com/sql/sql-server/install/hardware-and-software-requirements-for-installing-sql-server

- VMware Compatibility Guide: https://www.vmware.com/resources/compatibility

- Organizational Backup & Retention Policy [internal reference — insert link]

- Organizational Change Management Policy [internal reference — insert link]

- Organizational Disaster Recovery Runbook [internal reference — insert link]

# 8.0 Acronyms

| Acronym | Definition |
| --- | --- |
| AG | Availability Group (SQL Server AlwaysOn) |
| AV | Antivirus |
| CAB | Change Advisory Board |
| CU | Cumulative Update |
| DR | Disaster Recovery |
| FCI | Failover Cluster Instance |
| FSMO | Flexible Single Master Operation (Active Directory role) |
| GPO | Group Policy Object |
| KMS | Key Management Service (Microsoft licensing) |
| MAK | Multiple Activation Key |
| MAXDOP | Maximum Degree of Parallelism (SQL Server setting) |
| RPO | Recovery Point Objective |
| RTO | Recovery Time Objective |
| SCOM | System Center Operations Manager |
| SPN | Service Principal Name |
| SSAS / SSIS / SSRS | SQL Server Analysis / Integration / Reporting Services |
| TDE | Transparent Data Encryption |
| TPM | Trusted Platform Module |
| UEFI | Unified Extensible Firmware Interface |
| VM | Virtual Machine |

# PART 1 — WINDOWS SERVER 2016 → WINDOWS SERVER 2022

This part covers the complete in-place upgrade of the Windows Server operating system, including compatibility assessment, pre-checks, backup, execution, and post-upgrade validation.

# 1.0 Supported Upgrade Paths

## 1.1 Supported In-Place Paths

Microsoft supports a direct in-place upgrade from Windows Server 2016 to Windows Server 2022. An intermediate hop through Windows Server 2019 is not required by setup, but is recommended as a fallback path where compatibility tooling (drivers, agents) has not yet been validated for a direct 2016→2022 jump.

| Source Edition | Target Edition | Supported In-Place? |
| --- | --- | --- |
| Server 2016 Standard (GUI) | Server 2022 Standard (GUI) | Yes |
| Server 2016 Standard (Core) | Server 2022 Standard (Core) | Yes |
| Server 2016 Datacenter | Server 2022 Datacenter | Yes |
| Server 2016 Standard (GUI) | Server 2022 Standard (Core) | No — GUI-to-Core requires the Features-on-Demand removal path, not setup.exe |
| Server 2016 Essentials | Server 2022 Essentials | No — Essentials in-place upgrade path was retired; migrate instead |
| Server 2016 Evaluation | Server 2022 (any) | Yes, with conversion to retail/volume license before or immediately after upgrade |

IMPORTANT Cross-edition in-place upgrades (e.g., Standard → Datacenter) are supported only via `DISM /Set-Edition`, run separately from the OS version upgrade. Do not attempt to change edition and OS version in the same maintenance window without testing in a non-production environment first.

## 1.2 Licensing and Activation

- Confirm the target Windows Server 2022 product key (MAK or KMS client key) is available and validated against the organization's Volume Licensing Service Center (VLSC) or Microsoft 365 admin center entitlement.

- KMS clients require reachability to an internal KMS host that has the Windows Server 2022 KMS activation key installed; verify KMS host readiness before scheduling upgrades at scale.

- Evaluation media must not be used for production upgrades; if a server is currently running Evaluation edition, convert it to Retail/Volume via `DISM /Set-Edition /ProductKey` before the maintenance window.

## 1.3 Server Core vs. Desktop Experience (GUI)

The installation type (Core or GUI) on the source server is preserved by the in-place upgrade; setup.exe cannot convert between them. If a change of installation type is required, this must be handled as a separate, explicitly scoped change using Server Manager's 'Add Roles and Features' (Core→GUI, requires source files) or feature removal (GUI→Core).

## 1.4 Prerequisites Summary

- Source server is fully patched to the latest Windows Server 2016 cumulative update.

- Source server is not in a pending-reboot or pending-installation state.

- Target Windows Server 2022 ISO/media is obtained from a verified Microsoft source (VLSC, MSDN/Visual Studio subscriptions, or Microsoft 365 admin center) and checksum-validated.

- All applications, agents, and drivers have been checked against the vendor's Windows Server 2022 support matrix (Section 3).

# 2.0 Hardware Requirements

## 2.1 Minimum and Recommended Hardware

| Component | Minimum (Microsoft) | Enterprise Recommended |
| --- | --- | --- |
| CPU | 1.4 GHz 64-bit, compatible with x64 instruction set, NX, DEP, CMPXCHG16b, LAHF/SAHF, SSE4.2, POPCNT | 2+ vCPU reserved per SQL/application workload requirement; verify host CPU generation supports required instruction sets |
| RAM | 512 MB (2 GB for Desktop Experience) | 8 GB minimum for a general-purpose member server; size per SQL Server memory requirements where co-located |
| Disk | 32 GB minimum for system partition | 120 GB+ for OS volume on production servers to allow for CU/patch headroom and WinSxS growth |
| Network | 1 Gbps Ethernet adapter | Redundant NICs/vNICs with NIC teaming or VMware NIC teaming at the host level |
| Optical/Boot Media | DVD-ROM (physical) or USB/ISO (virtual) | Mounted ISO via VMware Remote Console for VM-based upgrades |

## 2.2 UEFI, BIOS, Secure Boot, and TPM

| Requirement | Windows Server 2022 Position |
| --- | --- |
| UEFI firmware | Recommended, not mandatory for Server 2022 (unlike Windows 11 client). Legacy BIOS boot is still supported. |
| Secure Boot | Optional but recommended; required if using Virtualization-Based Security (VBS) / HVCI. |
| TPM 2.0 | Not a hard requirement for Server 2022 setup; required only if enabling Host Guardian Service, BitLocker with TPM-backed keys, or Credential Guard. |
| VM Hardware Version (VMware) | Minimum vHW 14; vHW 19+ recommended on vSphere 7.0 U2+ for full UEFI/Secure Boot/TPM 2.0 (vTPM) support. |

WARNING If the source VM is running on BIOS firmware and Secure Boot / vTPM will be required post-upgrade, firmware conversion (BIOS → UEFI) must be performed and tested as a separate, pre-validated step — it is not part of the in-place OS upgrade and carries its own boot risk.

## 2.3 VMware-Specific Requirements

| Item | Requirement |
| --- | --- |
| ESXi version | 7.0 U3 or later recommended for full Windows Server 2022 guest OS support and patch compatibility. |
| VM Compatibility (vHW) | vHW 15 minimum; vHW 19/20 recommended where available. |
| VMware Tools | Latest version compatible with the target ESXi host; upgrade VMware Tools as part of post-upgrade tasks (Section 7). |
| Guest OS Type Setting | Update the VM's configured Guest OS field to 'Microsoft Windows Server 2022' post-upgrade for correct default device support. |
| Virtual Disk Controller | Verify PVSCSI/LSI Logic SAS driver compatibility is retained across the upgrade; confirm driver version in Device Manager post-upgrade. |

# 3.0 Compatibility Assessment

Before scheduling the change window, perform a full compatibility assessment of the source server. This assessment feeds directly into the CAB risk submission and determines whether remediation work (driver/agent updates) is required before the upgrade can proceed.

| Assessment Area | Guidance |
| --- | --- |
| Installed Roles & Features | Confirm every installed role/feature has a supported equivalent in Server 2022 (e.g., legacy WINS, NLB, or deprecated FS features). |
| Drivers (Storage/Network) | Validate OEM/VMware paravirtual drivers are WHQL-signed for Server 2022; check Device Manager for unsigned or third-party drivers. |
| Applications | Cross-reference installed application list (Section 4, Installed Applications check) against each vendor's Server 2022 support matrix. |
| Antivirus / EDR | Confirm the AV/EDR vendor publishes explicit Windows Server 2022 support; many require an agent upgrade prior to OS upgrade. |
| Monitoring Agents | Confirm SCOM/SolarWinds/Splunk agent versions are certified for Server 2022; older agents may require a pre-upgrade agent update. |
| Backup Agents | Confirm backup agent (Veeam, Commvault, NetBackup, etc.) version compatibility with Server 2022 before scheduling the change. |
| Storage Drivers / MPIO | For servers using iSCSI/FC storage, validate MPIO and HBA driver support explicitly — this is a common in-place upgrade failure point. |
| VMware Tools | Confirm the installed VMware Tools build is new enough to survive the upgrade; very old Tools builds can cause NIC or mouse/keyboard issues post-upgrade. |
| NIC Teaming | Document whether teaming is OS-level (LBFO) or host-level (VMware vSwitch); OS-level LBFO teams should be validated post-upgrade as Microsoft has deprecated LBFO in favor of Switch Embedded Teaming (SET) on Hyper-V — for VMware guests, teaming is typically host-side and unaffected. |
| PowerShell Version | Confirm PowerShell 5.1 is present (built into Server 2022); document any dependency on Windows PowerShell 2.0 engine, which is a deprecated optional feature. |
| .NET Framework | Server 2022 ships with .NET Framework 4.8; confirm application dependency on any .NET Framework version below 4.8 and plan a side-by-side install if required. |

## 3.1 Recommended Assessment Commands

Installed roles and features:

Get-WindowsFeature | Where-Object {$_.InstallState -eq 'Installed'} | Select-Object Name, DisplayName

Installed applications (32-bit and 64-bit registry views):

Get-ItemProperty HKLM:\Software\Microsoft\Windows\CurrentVersion\Uninstall\*, HKLM:\Software\Wow6432Node\Microsoft\Windows\CurrentVersion\Uninstall\* |
  Select-Object DisplayName, DisplayVersion, Publisher | Sort-Object DisplayName

Driver inventory and signature status:

Get-WindowsDriver -Online -All | Select-Object Driver, OriginalFileName, ClassName, ProviderName, Version
pnputil /enum-drivers

Setup compatibility pre-check (run before committing to the upgrade — surfaces blocking/warning issues without installing):

setup.exe /Auto Upgrade /DynamicUpdate Disable /Compat ScanOnly

TIP `/Compat ScanOnly` writes results to `%windir%\Panther\ScanResult.xml` and to the on-screen compatibility report without starting the actual upgrade. Always run this at least one week before the change window so remediation items can be scheduled.

# 4.0 Pre-Upgrade Checks

Every item below must be executed and its result captured as evidence (screenshot or command output) and attached to the change record before proceeding to Section 5 (Backup) and Section 6 (Upgrade Procedure). Each row lists the purpose, the PowerShell command to run, and the expected result; capture actual output as your evidence artifact per your organization's change-record format.

| Check | Purpose | PowerShell Command | Expected Result |
| --- | --- | --- | --- |
| Windows Version | Confirm current build/edition before upgrade | `Get-ComputerInfo ¦ Select WindowsProductName, WindowsVersion, OsHardwareAbstractionLayer` | Windows Server 2016, edition matches CMDB record |
| Hostname | Confirm server identity matches change record | `$env:COMPUTERNAME` or `hostname` | Matches CAB record exactly |
| IP Configuration | Baseline network config to detect post-upgrade drift | `Get-NetIPConfiguration` | Static IP, correct subnet/gateway, matches CMDB |
| DNS | Confirm DNS resolution is functioning | `Resolve-DnsName <domain-controller-fqdn>` | Successful resolution, correct DC IP returned |
| Default Gateway | Confirm routing is correct pre-change | `Get-NetRoute -DestinationPrefix 0.0.0.0/0` | Matches documented gateway |
| Disk Space | Confirm sufficient free space for upgrade (min. 32 GB free on system volume, more recommended) | `Get-PSDrive C ¦ Select Used, Free` | ≥ 50 GB free recommended on C: |
| Disk Health | Confirm no underlying disk errors | `Get-PhysicalDisk ¦ Select FriendlyName, HealthStatus, OperationalStatus` | HealthStatus = Healthy |
| BitLocker Status | Suspend BitLocker before upgrade to avoid recovery-key prompts | `Get-BitLockerVolume` | Protection status noted; suspend if enabled (Section 6) |
| Pending Reboot | Confirm no pending reboot that could interfere with setup | `Get-ItemProperty 'HKLM:\SOFTWARE\Microsoft\Windows\CurrentVersion\Component Based Servicing\RebootPending' -EA SilentlyContinue` | No RebootPending key present |
| Windows Updates | Confirm fully patched baseline and no updates mid-install | `Get-HotFix ¦ Sort-Object InstalledOn -Descending ¦ Select -First 10` | Latest CU installed, no updates in progress |
| Critical Services | Baseline running/auto-start services | `Get-Service ¦ Where-Object {$_.StartType -eq 'Automatic' -and $_.Status -ne 'Running'}` | No unexpected stopped automatic services |
| Domain Membership | Confirm domain trust is healthy before upgrade | `Test-ComputerSecureChannel -Verbose` | Returns True |
| FSMO Role Holders (if DC) | Document FSMO holders if the server is a Domain Controller | `netdom query fsmo` | Documented; DC-specific procedure applies if applicable |
| Time Synchronization | Confirm accurate time source (Kerberos dependency) | `w32tm /query /status` | Within 5 minutes of domain time source |
| Certificates | Inventory installed certificates for services relying on them (IIS, SQL, RDP) | `Get-ChildItem Cert:\LocalMachine\My` | Certificates documented; expiry dates noted |
| Scheduled Tasks | Baseline scheduled tasks to confirm post-upgrade persistence | `Get-ScheduledTask ¦ Where-Object {$_.State -ne 'Disabled'}` | List captured for comparison post-upgrade |
| Firewall Rules | Baseline custom firewall rules | `Get-NetFirewallRule -Enabled True ¦ Select DisplayName, Direction, Action` | Custom rules documented |
| GPO Applied | Confirm current GPO application is healthy | `gpresult /r` or `Get-GPResultantSetOfPolicy` | No errors; expected GPOs applied |
| Windows Activation | Confirm current activation status | `slmgr /dli` | Licensed status confirmed |
| Installed Applications | Full application inventory (see Section 3.1 command) | See Section 3.1 | Matches CMDB; vendor compatibility confirmed |
| Drivers | Full driver inventory (see Section 3.1 command) | See Section 3.1 | No unsigned/unknown drivers |
| Event Viewer | Baseline current error/warning volume | `Get-WinEvent -LogName System -MaxEvents 50 ¦ Where-Object {$_.LevelDisplayName -in 'Error','Warning'}` | No unresolved critical errors |
| Performance Baseline | Capture CPU/memory/disk baseline for post-upgrade comparison | `Get-Counter '\Processor(_Total)\% Processor Time','\Memory\Available MBytes'` | Baseline recorded and attached to change record |
| Open Ports | Confirm listening ports match expected service footprint | `Get-NetTCPConnection -State Listen ¦ Select LocalPort, OwningProcess` | Matches documented port list |
| Installed Hotfixes | Full list for audit trail | `Get-HotFix ¦ Select HotFixID, InstalledOn` | Captured and attached to change record |
| Power Plan | Confirm High Performance power plan (avoids throttling during upgrade) | `powercfg /GetActiveScheme` | High performance active |
| SMB Version | Confirm SMB version in use (SMBv1 should be disabled) | `Get-SmbServerConfiguration ¦ Select EnableSMB1Protocol, EnableSMB2Protocol` | SMBv1 disabled, SMBv2/3 enabled |
| RDP Access | Confirm RDP works for remote engineers (fallback if console access is lost) | `Get-Service TermService` and `Test-NetConnection -Port 3389` | Service running, port reachable |
| Credential Validation | Confirm privileged account access before starting | Manual login test with break-glass local admin credentials | Successful login confirmed |
| Administrator Access | Confirm engineer account has local admin rights | `net localgroup administrators` | Executing engineer listed |
| Recovery Partition | Confirm Windows RE is present and healthy | `reagentc /info` | WinRE enabled and partition present |
| Windows Backup Status | Confirm last successful system state / Windows Server Backup job | `wbadmin get versions` | Recent successful backup present |
| VM Snapshot Strategy | Confirm snapshot naming, retention, and consolidation plan documented | VMware vSphere Client / PowerCLI | Snapshot plan documented and approved (Section 5) |

BEST PRACTICE Save all pre-check command output to a single timestamped transcript using `Start-Transcript -Path 'C:\ChangeEvidence\<CHG#>_prechecks.log'` at the start of this section and `Stop-Transcript` at the end. This produces a single evidence artifact for CAB and audit rather than 30+ separate screenshots.

# 5.0 Backup Strategy

## 5.1 VM Snapshot

Take a VMware snapshot immediately before the upgrade begins, with the VM powered on and Windows guest quiescing enabled where supported (VMware Tools required).

New-Snapshot -VM <VMName> -Name "PreUpgrade_<CHG#>_$(Get-Date -f yyyyMMdd-HHmm)" -Description "Pre Windows/SQL upgrade snapshot" -Quiesce

WARNING Snapshots are not a substitute for application-consistent backups, especially for SQL Server. A VM snapshot alone does not guarantee SQL transaction-log consistency unless VSS-aware quiescing is confirmed working with the SQL VSS Writer. Always pair the snapshot with a native SQL backup (Part 2).

## 5.2 System State Backup

wbadmin start systemstatebackup -backupTarget:E: -quiet

## 5.3 File-Level / Application Backup

Back up application-specific data directories, IIS configuration (`%windir%\System32\inetsrv\config`), and any service-specific data stores not covered by the system state backup, per the application owner's backup requirements.

## 5.4 SQL Server Backup

Full SQL backup procedures are detailed in Part 2, SQL Backup Strategy. SQL backups must be completed and validated before the Windows upgrade begins, since the Windows upgrade will stop and restart the SQL Server service.

## 5.5 Rollback Requirements

| Rollback Trigger | Rollback Method | RTO Estimate |
| --- | --- | --- |
| OS upgrade fails during installation | Automatic Windows rollback (10-day window) or VM snapshot revert | 30–90 minutes |
| OS upgrade completes but critical service/app fails validation | VM snapshot revert | 30–60 minutes |
| SQL upgrade fails or database corruption suspected | SQL restore from full/log backup chain, or VM snapshot revert if pre-SQL-upgrade snapshot exists | 1–4 hours depending on DB size |

## 5.6 Backup Retention

Retain the pre-upgrade snapshot and system state/SQL backups for a minimum of 10 business days following successful validation and sign-off, aligned with the Windows Server built-in rollback retention window. Extend retention per regulatory or internal audit policy where applicable.

## 5.7 Backup Validation

- Confirm snapshot creation completed successfully and is visible in vCenter with no consolidation warnings.

- Confirm system state backup job completed with status 'Successful' via `wbadmin get versions`.

- Confirm SQL backup files exist, are non-zero size, and pass `RESTORE VERIFYONLY`.

- Perform a restore test of at least one representative database to a non-production instance prior to production change execution, where the change risk classification requires it.

# 6.0 Upgrade Procedure — Windows Server 2016 to Windows Server 2022

IMPORTANT Confirm CAB approval, business sign-off, and completed/validated backups (Section 5) before starting this section. Do not proceed if any pre-check in Section 4 returned an unexpected result without documented remediation and re-approval.

### Step 1: Final pre-flight confirmation

Purpose: Re-verify server state immediately before the maintenance window to catch any drift since Section 4 checks were completed.

Estimated Duration: 10–15 minutes

Potential Risks: Low

Rollback Point: N/A — no changes made yet

PowerShell / Command:

Get-Service | Where-Object {$_.StartType -eq 'Automatic' -and $_.Status -ne 'Running'}
Get-PSDrive C | Select Used, Free

Expected Output: No unexpected stopped services; free disk space unchanged from Section 4 baseline.

### Step 2: Place server in maintenance mode

Purpose: Suppress monitoring alerts (SCOM/SolarWinds/Splunk) for the duration of the change window.

Estimated Duration: 5 minutes

Potential Risks: Low — missed alert suppression can cause noisy false-positive paging

Rollback Point: Remove maintenance mode manually if change is aborted before Step 3.

GUI Navigation:

- Monitoring console → select server object → 'Start Maintenance Mode' → set duration to cover full change window plus buffer.

Figure Reference: Figure 1 — Monitoring console maintenance-mode confirmation.

### Step 3: Suspend BitLocker (if enabled)

Purpose: Prevent unnecessary recovery-key prompts and encryption/decryption overhead during setup.

Estimated Duration: 2 minutes

Potential Risks: Low

Rollback Point: Resume via `Resume-BitLocker` if the change is aborted.

PowerShell / Command:

Suspend-BitLocker -MountPoint "C:" -RebootCount 1

Expected Output: ProtectionStatus shows 'Suspended' via `Get-BitLockerVolume`.

### Step 4: Stop non-essential and application services

Purpose: Reduce risk of file-lock conflicts during setup and ensure a clean SQL Server shutdown.

Estimated Duration: 5–10 minutes

Potential Risks: Medium — stopping SQL Agent jobs mid-run can leave jobs in an inconsistent state; confirm no jobs are running first.

Rollback Point: Restart services manually if the change is aborted.

PowerShell / Command:

Stop-Service -Name 'SQLSERVERAGENT' -Force
Stop-Service -Name 'MSSQLSERVER' -Force

Expected Output: Services report Stopped status.

TIP For named instances substitute the correct service name, e.g. `MSSQL$<InstanceName>` and `SQLAgent$<InstanceName>`.

### Step 5: Take final VM snapshot

Purpose: Establish the last-known-good rollback point immediately before setup.exe is invoked.

Estimated Duration: 5–15 minutes depending on VM size

Potential Risks: Low, but a large snapshot can extend the window; monitor datastore free space.

Rollback Point: This IS the rollback point for Steps 6–10.

PowerShell / Command:

New-Snapshot -VM <VMName> -Name "PreOSUpgrade_<CHG#>" -Quiesce

Expected Output: Snapshot visible in vCenter Snapshot Manager with no errors.

Figure Reference: Figure 2 — vCenter Snapshot Manager showing the completed pre-upgrade snapshot.

### Step 6: Mount Windows Server 2022 installation media

Purpose: Attach the validated Windows Server 2022 ISO to the VM.

Estimated Duration: 2 minutes

Potential Risks: Low

Rollback Point: Unmount ISO; no OS changes made yet.

GUI Navigation:

- VMware Remote Console → VM → CD/DVD Drive → Connect to Datastore ISO File → select validated WS2022 ISO.

Figure Reference: Figure 3 — ISO mounted and visible in Windows File Explorer as the installation media drive.

### Step 7: Launch Windows Setup and run compatibility check

Purpose: Start setup.exe from the mounted media and allow it to perform its built-in compatibility scan before committing to the upgrade.

Estimated Duration: 10–20 minutes

Potential Risks: Medium — setup may report blocking compatibility issues requiring remediation before continuing.

Rollback Point: Cancel setup; VM snapshot from Step 5 remains valid. No changes committed.

PowerShell / Command:

D:\setup.exe /Auto Upgrade /DynamicUpdate Disable

Expected Output: Setup reaches the 'Ready to install' screen with 'Keep personal files and apps' selected and no blocking compatibility errors.

Figure Reference: Figure 4 — Windows Setup compatibility report screen; confirm no items under 'Recommended actions' are severity-blocking.

WARNING If setup reports a blocking issue, STOP. Do not override or proceed. Document the finding, remediate (driver/agent update or uninstall of incompatible software), and re-run the compatibility scan before continuing.

### Step 8: Accept license terms and confirm upgrade settings

Purpose: Confirm edition match and that 'Keep personal files and apps' is selected — this is what makes it an in-place upgrade rather than a clean install.

Estimated Duration: 5 minutes

Potential Risks: High if the wrong option is selected — 'Nothing' would perform a clean install and destroy data.

Rollback Point: Cancel setup before clicking Install.

Figure Reference: Figure 5 — License acceptance and edition-selection screen; confirm target edition matches the source edition (Standard→Standard or Datacenter→Datacenter) unless an edition change was explicitly approved.

WARNING Double- and triple-confirm 'Keep personal files and apps' is selected before proceeding. This is the single highest-risk decision point in the procedure.

### Step 9: Execute the upgrade

Purpose: Commit to the upgrade; setup will copy files, install the new OS, migrate settings, and reboot the server multiple times automatically.

Estimated Duration: 45–120 minutes depending on hardware and installed roles

Potential Risks: Medium-High — do not interrupt power or console access during this phase.

Rollback Point: VM snapshot from Step 5 (full revert); Windows' own 10-day automatic rollback is also available via Settings → Recovery for less severe failures if the upgrade completes but is unstable.

PowerShell / Command:

Click 'Install' to begin.

Expected Output: Server proceeds through 'Installing', multiple automatic reboots, and 'Configuring' phases without manual intervention, ultimately reaching the Windows Server 2022 sign-in screen.

Figure Reference: Figure 6 — Upgrade progress screen showing percentage complete. Figure 7 — automatic reboot sequence. Figure 8 — Windows Server 2022 sign-in screen confirming successful completion.

### Step 10: First logon and initial verification

Purpose: Confirm the server boots successfully into Windows Server 2022 and basic services are available.

Estimated Duration: 10 minutes

Potential Risks: Low

Rollback Point: VM snapshot from Step 5 remains available if immediate failure is observed.

PowerShell / Command:

Get-ComputerInfo | Select WindowsProductName, WindowsVersion, OsBuildNumber
winver

Expected Output: WindowsProductName reports 'Windows Server 2022 Standard/Datacenter'; winver dialog confirms the same.

Figure Reference: Figure 9 — Server Manager dashboard on first logon. Figure 10 — `winver` dialog confirming build number and edition.

# 7.0 Post-Upgrade Tasks

| Task | Detail | Command / Method |
| --- | --- | --- |
| Windows Update | Run a full update scan and install all applicable updates | `Get-WindowsUpdate` / `Install-WindowsUpdate -AcceptAll -AutoReboot` |
| Drivers | Verify all devices show no warning icons in Device Manager; update any driver flagged during compatibility scan | `Get-PnpDevice ¦ Where-Object {$_.Status -ne 'OK'}` |
| Activation | Confirm licensing/activation succeeded post-upgrade | `slmgr /dli` and `slmgr /ato` if not yet activated |
| VMware Tools | Upgrade VMware Tools to the latest version compatible with the ESXi host; update Guest OS type to Windows Server 2022 | VMware Remote Console → Install/Upgrade VMware Tools |
| Monitoring Agents | Confirm SCOM/SolarWinds/Splunk agents reconnect and report correctly; remove maintenance mode | Verify agent heartbeat in monitoring console |
| Backup Agent | Confirm backup agent service is running and the server appears correctly in the backup console for the next scheduled job | Check backup console job history / test backup |
| Antivirus Validation | Confirm AV/EDR agent is running, up to date, and reporting to console | Check AV console + local service status |
| Application Validation | Confirm all business applications start and function correctly; execute application owner's smoke-test checklist | Application-specific validation (Section 8) |
| Event Logs | Review System and Application logs for new critical errors introduced by the upgrade | `Get-WinEvent -LogName System,Application -MaxEvents 100 ¦ Where-Object LevelDisplayName -eq 'Error'` |
| Network Validation | Confirm IP config, DNS, gateway, and connectivity match pre-upgrade baseline | `Get-NetIPConfiguration`, `Test-NetConnection` |
| Performance Validation | Compare CPU/memory/disk against Section 4 baseline | `Get-Counter` against baseline counters |
| Disk Validation | Confirm no unexpected disk consumption from the upgrade (old OS files retained for 10 days in `Windows.old`) | `Get-PSDrive C`; note `Windows.old` size |
| Service Validation | Confirm all previously running automatic services are running again | `Get-Service ¦ Where-Object {$_.StartType -eq 'Automatic' -and $_.Status -ne 'Running'}` |
| Scheduled Tasks | Confirm all scheduled tasks persisted and are enabled as before | `Get-ScheduledTask` compared to Section 4 baseline |
| Firewall | Confirm custom firewall rules persisted; Windows Firewall profile settings retained | `Get-NetFirewallRule -Enabled True` |
| Certificates | Confirm certificate store contents persisted and services bound to certificates (IIS/SQL/RDP) function correctly | `Get-ChildItem Cert:\LocalMachine\My` |
| Group Policy | Force a GPO refresh and confirm no errors | `gpupdate /force` then `gpresult /r` |

BEST PRACTICE Do not remove the maintenance-mode flag or close the change window until every row above has a captured PASS result. `Windows.old` should be retained for at least the standard 10-day rollback window before running Disk Cleanup to reclaim space.

# 8.0 Validation

Complete the checklist below and attach evidence (command output / screenshot) for every row. All items must show PASS before the change is closed as successful in the CAB record.

| Validation Item | Command | Expected Result | Result / Evidence |
| --- | --- | --- | --- |
| OS version and build | `Get-ComputerInfo` | Windows Server 2022, correct edition | PASS/FAIL |
| Domain membership | `Test-ComputerSecureChannel` | Returns True | PASS/FAIL |
| Network connectivity | `Test-NetConnection <gateway/DC>` | Successful ping/route | PASS/FAIL |
| DNS resolution | `Resolve-DnsName` | Correct resolution | PASS/FAIL |
| Disk space | `Get-PSDrive C` | Consistent with Section 4 baseline plus Windows.old | PASS/FAIL |
| Critical services | `Get-Service` | All automatic services running | PASS/FAIL |
| Application functionality | Application smoke test | Application owner sign-off | PASS/FAIL |
| SQL Server connectivity | See Part 2, SQL Validation | Instance accepts connections | PASS/FAIL |
| Monitoring agent status | Monitoring console | Green/healthy status | PASS/FAIL |
| Backup job test | Backup console | Successful test backup post-upgrade | PASS/FAIL |
| Event log review | `Get-WinEvent` | No new unresolved critical errors | PASS/FAIL |
| Activation status | `slmgr /dli` | Licensed | PASS/FAIL |

# PART 2 — SQL SERVER 2016 → SQL SERVER 2022

This part covers the in-place upgrade of the SQL Server database engine, including feature-level compatibility assessment, pre-checks, backup, execution, and post-upgrade validation. It assumes the Windows Server upgrade in Part 1 has already completed successfully and been validated, unless the organization has explicitly approved a combined single-window change.

IMPORTANT SQL Server 2022 requires Windows Server 2016 or later as a minimum OS baseline, so the OS upgrade is not strictly a prerequisite for the SQL upgrade in isolation — however, performing them together in a single change reduces the number of maintenance windows and reboot cycles. Confirm your organization's change policy on combined changes before scheduling.

# SQL Compatibility Assessment

Complete this assessment for every SQL Server instance on the host before scheduling the upgrade. Feature-level findings (deprecated features, discontinued providers) must be remediated or formally risk-accepted before CAB submission.

| Assessment Area | Guidance |
| --- | --- |
| Edition | Confirm source edition (Standard/Enterprise/Developer) and licensing model (per-core vs. Server+CAL) carries forward correctly to SQL Server 2022. |
| Instance Count | Inventory all default and named instances on the host; each is upgraded independently. |
| Features Installed | Full feature inventory via SQL Server Installation Center or `SELECT * FROM sys.dm_server_services` and Programs & Features. |
| Replication | Document publisher/distributor/subscriber roles; replication topology must be upgraded in the correct order (distributor first). |
| SSIS | Inventory deployed packages and the SSIS Catalog (SSISDB); confirm package compatibility level and any deprecated components (e.g., Data Mining tasks). |
| SSRS | Note SSRS is a separate installable in modern SQL Server (Power BI Report Server / SSRS is no longer bundled with the engine setup from 2017+); plan its upgrade as a related but distinct change. |
| SSAS | Document Multidimensional vs. Tabular mode; confirm compatibility level support in SQL Server 2022 Analysis Services. |
| AlwaysOn Availability Groups | Document AG topology, replica roles, and synchronization mode; upgrade is performed replica-by-replica starting with secondaries. |
| Log Shipping | Document primary/secondary configuration; log shipping must be temporarily suspended during the upgrade of either role. |
| Database Mirroring | Note mirroring is deprecated since SQL Server 2012 (removal pending) — flag for migration to AlwaysOn AG as a follow-on recommendation, not part of this upgrade. |
| Linked Servers | Inventory all linked servers and confirm provider compatibility (e.g., legacy OLE DB providers may be deprecated). |
| CLR Assemblies | Inventory enabled CLR assemblies (`sys.assemblies`); confirm `clr strict security` behavior changes are accounted for. |
| Service Broker | Document enabled Service Broker services/queues; confirm no orphaned conversations before upgrade. |
| Database Mail | Document mail profiles and SMTP configuration; validate post-upgrade. |
| Maintenance Plans | Inventory SSIS-based maintenance plans; confirm they still function on the new engine version. |
| SQL Agent Jobs | Full job inventory including schedules, job steps, and job owners. |
| Credentials & Proxies | Inventory SQL Agent proxies and credentials used for job steps. |
| Certificates & Keys | Inventory database and server-level certificates, symmetric/asymmetric keys, and the Database Master Key/Service Master Key backup status. |
| Encryption (TDE) | Confirm TDE certificate backups exist and are current before upgrade — critical for restorability. |
| Backup Compression | Document default backup compression setting. |
| MAXDOP / Cost Threshold for Parallelism | Document current server-level settings; SQL Server 2022 setup will recommend MAXDOP based on core count during install. |
| TempDB Configuration | Document number of tempdb data files, sizing, and autogrowth settings. |
| Collation | Confirm server collation; collation cannot be changed by an in-place upgrade and must match for restore compatibility. |
| Compatibility Level | Document current database compatibility level(s) per database — this determines post-upgrade behavior (Section: SQL Post Upgrade). |
| Database Size / Growth | Document current size and autogrowth settings for capacity planning of the upgrade duration. |
| I/O, Memory, CPU Baseline | Capture DMV-based performance baseline for post-upgrade comparison. |
| Blocking / Deadlocks / Wait Stats | Capture current wait statistics baseline to compare post-upgrade query behavior under the new Cardinality Estimator / Query Optimizer. |

# SQL Pre-checks

Execute and capture the output of every query below for each instance in scope. As with the Windows pre-checks, wrap execution in a logged SSMS query session or `sqlcmd` transcript for a single evidence artifact.

| Check | Query / Command | Purpose & Expected Output |
| --- | --- | --- |
| Version / Build | `SELECT @@VERSION;` | Confirms current SQL Server 2016 build and patch level. |
| Database Integrity | `DBCC CHECKDB WITH NO_INFOMSGS, ALL_ERRORMSGS;` (run per database) | No integrity errors reported before upgrade — mandatory gate. |
| Compatibility Levels | `SELECT name, compatibility_level FROM sys.databases;` | Documents per-database compatibility level for post-upgrade decision. |
| Database Status | `SELECT name, state_desc FROM sys.databases;` | All user databases ONLINE; no SUSPECT/RECOVERY_PENDING databases. |
| Recovery Model | `SELECT name, recovery_model_desc FROM sys.databases;` | Documented; confirms log backup chain requirements. |
| SQL Agent Status | `EXEC msdb.dbo.sp_help_job;` | SQL Agent running; job inventory captured. |
| Error Logs | `EXEC sp_readerrorlog;` | No unresolved critical errors in recent logs. |
| Linked Servers | `SELECT name, provider, data_source FROM sys.servers WHERE is_linked = 1;` | Inventory captured for provider-compatibility check. |
| Endpoints | `SELECT name, protocol_desc, state_desc FROM sys.endpoints;` | Documented; confirms mirroring/AG endpoint configuration. |
| Certificates | `SELECT name, expiry_date FROM sys.certificates;` | No certificates expiring during the change window. |
| Logins | `SELECT name, type_desc, is_disabled FROM sys.server_principals WHERE type IN ('S','U','G');` | Full login inventory for post-upgrade comparison. |
| Permissions | `SELECT * FROM sys.server_permissions;` | Baseline captured for drift detection. |
| SQL Agent Jobs | `SELECT name, enabled FROM msdb.dbo.sysjobs;` | Full job list with enabled/disabled state. |
| Maintenance Plans | `SELECT name FROM msdb.dbo.sysmaintplan_plans;` | Inventory captured. |
| Replication | `EXEC sp_helpreplicationdb;` / `EXEC sp_helppublication;` | Topology documented; distributor upgraded first. |
| AlwaysOn AG Health | `SELECT * FROM sys.dm_hadr_availability_replica_states;` | All replicas synchronized/healthy before starting. |
| Database Mail | `SELECT * FROM msdb.dbo.sysmail_profile;` | Profile configuration documented. |
| Service Accounts | SQL Server Configuration Manager | Documented; confirm account has required permissions post-upgrade. |
| SPNs | `setspn -L <ServiceAccount>` | Correct SPNs registered to avoid Kerberos double-hop issues post-upgrade. |
| Ports | `SELECT local_tcp_port FROM sys.dm_exec_connections WHERE session_id = @@SPID;` | Static port confirmed for firewall rule continuity. |
| TempDB Config | `SELECT name, physical_name, size FROM tempdb.sys.database_files;` | Documented; SQL 2022 setup recommends tempdb file count based on logical CPUs. |
| Instant File Initialization | `SELECT instant_file_initialization_enabled FROM sys.dm_server_services;` | Documented; recommend enabling if not already (reduces data file growth time). |
| Power Plan (OS) | `powercfg /getactivescheme` (OS-level) | High Performance plan active — SQL Server performance dependency. |
| Storage Performance | `SELECT * FROM sys.dm_io_virtual_file_stats(NULL, NULL);` | Baseline I/O latency captured for post-upgrade comparison. |

WARNING `DBCC CHECKDB` must complete with zero allocation or consistency errors before proceeding. If errors are found, halt the change, engage the DBA lead, and remediate (restore from a known-good backup or run targeted repair) before rescheduling — do not attempt the upgrade against a database with unresolved corruption.

# SQL Backup Strategy

## Full, Differential, and Transaction Log Backups

BACKUP DATABASE [<DatabaseName>] TO DISK = 'E:\Backups\<DatabaseName>_Full_PreUpgrade.bak' WITH COMPRESSION, CHECKSUM, STATS = 10;
BACKUP LOG [<DatabaseName>] TO DISK = 'E:\Backups\<DatabaseName>_Log_PreUpgrade.trn' WITH COMPRESSION, CHECKSUM;

## System Databases

Back up master, model, and msdb in addition to user databases — these hold logins, jobs, and configuration required for a full instance rollback.

BACKUP DATABASE master TO DISK = 'E:\Backups\master_PreUpgrade.bak' WITH CHECKSUM;
BACKUP DATABASE model TO DISK = 'E:\Backups\model_PreUpgrade.bak' WITH CHECKSUM;
BACKUP DATABASE msdb TO DISK = 'E:\Backups\msdb_PreUpgrade.bak' WITH CHECKSUM;

## Certificates and Keys

Back up the Service Master Key, Database Master Keys, and any TDE or column-level encryption certificates. Losing these makes encrypted data unrecoverable even with a valid database backup.

BACKUP SERVICE MASTER KEY TO FILE = 'E:\Backups\Keys\SMK.key' ENCRYPTION BY PASSWORD = '<StrongPassword>';
BACKUP CERTIFICATE <TDECertName> TO FILE = 'E:\Backups\Keys\TDECert.cer'
  WITH PRIVATE KEY (FILE = 'E:\Backups\Keys\TDECert.pvk', ENCRYPTION BY PASSWORD = '<StrongPassword>');

## SQL Agent Jobs, SSIS Packages, and Linked Servers

- Script all SQL Agent jobs via SSMS 'Generate Scripts' or `msdb` backup, in addition to the msdb system database backup.

- Export SSIS Catalog (SSISDB) via a full database backup, and export individual package versions if not catalog-deployed.

- Script linked server definitions via `sp_helplinkedsrvlogin` and SSMS scripting for rapid recreation if needed.

## Login SID Capture

Capture SQL login SIDs so that logins can be correctly remapped to database users after a restore, avoiding orphaned users.

SELECT sp.name, sp.SID FROM sys.server_principals sp WHERE sp.type IN ('S','U');

## Server Configuration Export

EXEC sp_configure; -- capture full output
SELECT * FROM sys.configurations;

## Backup Validation and Restore Test

RESTORE VERIFYONLY FROM DISK = 'E:\Backups\<DatabaseName>_Full_PreUpgrade.bak';

In addition to VERIFYONLY, perform an actual restore of at least one representative production database to a non-production instance to confirm the backup chain is genuinely restorable, not just structurally valid.

# SQL Upgrade Procedure

IMPORTANT If SQL Server is in an AlwaysOn Availability Group, upgrade secondary replicas first, one at a time, validating health after each before upgrading the primary. If in a Failover Cluster Instance (FCI), upgrade passive nodes first.

### Step 1: Suspend log shipping / AG data movement (if applicable)

Purpose: Prevent data-movement errors while the instance is offline for setup.

Estimated Duration: 5 minutes

Potential Risks: Low

Rollback Point: Resume data movement if the change is aborted before Step 5.

Command:

ALTER AVAILABILITY GROUP [<AGName>] MODIFY REPLICA ON N'<ReplicaName>' WITH (SESSION_TIMEOUT = 30);
-- On the replica being upgraded, suspend data movement per-database if required:
ALTER DATABASE [<DatabaseName>] SET HADR SUSPEND;

### Step 2: Launch SQL Server Installation Center

Purpose: Start the SQL Server 2022 setup media and select the Upgrade option.

Estimated Duration: 5 minutes

Potential Risks: Low

Rollback Point: Cancel setup; no changes made yet.

GUI Navigation:

- Mount SQL Server 2022 ISO → run setup.exe → Installation → 'Upgrade from a previous version of SQL Server'.

Figure Reference: Figure 11 — SQL Server Installation Center, Installation tab.

### Step 3: Setup Support Rules and Feature Rules

Purpose: Setup runs automated checks for OS compatibility, prior installations, and known blocking conditions.

Estimated Duration: 5–10 minutes

Potential Risks: Medium — failed rules block progress until remediated.

Rollback Point: Cancel setup; no changes committed.

Expected Output: All rules show Passed, or Warning with a documented, accepted reason.

Figure Reference: Figure 12 — Setup Support Rules results grid. Figure 13 — Feature Rules results grid.

WARNING Do not proceed past a Failed rule. Common failures include insufficient disk space, pending reboot, or an unsupported instance mixing edition/version combination.

### Step 4: Product key and license terms

Purpose: Enter the validated SQL Server 2022 product key (or select the correct edition for volume-license/KMS activation) and accept license terms.

Estimated Duration: 5 minutes

Potential Risks: Low

Rollback Point: Cancel setup.

Figure Reference: Figure 14 — Product Key entry screen.

### Step 5: Select instance to upgrade

Purpose: Choose the specific default or named instance to upgrade; each instance on a multi-instance host is upgraded in a separate setup run.

Estimated Duration: 5 minutes

Potential Risks: Medium — selecting the wrong instance on a multi-instance host causes unplanned downtime to unrelated workloads.

Rollback Point: Cancel setup before confirming instance selection.

Figure Reference: Figure 15 — Select Instance screen; confirm the instance name matches the change record exactly before continuing.

### Step 6: Feature selection confirmation

Purpose: Setup automatically carries forward previously installed features (Database Engine, SSAS, full-text search, etc.); review and confirm.

Estimated Duration: 5 minutes

Potential Risks: Low

Rollback Point: Cancel setup.

Figure Reference: Figure 16 — Select Features screen showing carried-forward feature set.

### Step 7: Upgrade Rules check

Purpose: Final automated validation specific to the upgrade path (e.g., checks for deprecated features in use, replication state, AG state).

Estimated Duration: 5–10 minutes

Potential Risks: Medium

Rollback Point: Cancel setup; no changes committed.

Expected Output: All rules Passed or accepted Warning.

Figure Reference: Figure 17 — Upgrade Rules results grid.

### Step 8: Ready to Upgrade summary review

Purpose: Final human checkpoint before setup begins writing changes — this is the last point at which the change can be cancelled with zero impact.

Estimated Duration: 5 minutes

Potential Risks: Low

Rollback Point: Cancel setup — last no-impact rollback point.

Figure Reference: Figure 18 — Ready to Upgrade summary; verify instance name, features, and edition one final time against the change record.

### Step 9: Execute the upgrade

Purpose: Commit to the upgrade; setup stops SQL services, upgrades system databases, and restarts the instance.

Estimated Duration: 20–90 minutes depending on database count/size and feature set

Potential Risks: High — do not interrupt this phase; do not close the setup window or restart the VM.

Rollback Point: SQL restore from Section 'SQL Backup Strategy', or VM snapshot revert if taken specifically before this step.

Expected Output: Upgrade Progress screen reaches 100% and the Complete screen reports success for all selected features.

Figure Reference: Figure 19 — Upgrade Progress screen. Figure 20 — Complete screen confirming successful installation.

### Step 10: Post-setup reboot (if prompted)

Purpose: Some upgrades require a final OS-level reboot to complete file replacement operations.

Estimated Duration: 5–10 minutes

Potential Risks: Low

Rollback Point: N/A — upgrade already committed at this point; proceed to validation.

Expected Output: Server returns to a responsive state; SQL Server service set to start automatically.

### Step 11: Resume data movement / log shipping

Purpose: Re-enable AlwaysOn data movement or log shipping suspended in Step 1, and confirm synchronization resumes.

Estimated Duration: 10–15 minutes to confirm full sync

Potential Risks: Medium — large log backlog can extend resync time.

Rollback Point: N/A

Command:

ALTER DATABASE [<DatabaseName>] SET HADR RESUME;

Expected Output: `sys.dm_hadr_database_replica_states` shows synchronization_state = SYNCHRONIZED.

# SQL Post Upgrade

| Task | Detail | Command / Method |
| --- | --- | --- |
| Compatibility Level | Decide and document whether to raise database compatibility level to 160 (SQL Server 2022) immediately or defer; raising it changes query optimizer behavior and should be tested. | `ALTER DATABASE [<DB>] SET COMPATIBILITY_LEVEL = 160;` |
| Statistics Update | Update statistics for all databases after upgrade to help the optimizer adapt to the new engine version. | `EXEC sp_updatestats;` per database, or `UPDATE STATISTICS` per table for large databases. |
| CHECKDB | Re-run integrity check post-upgrade as a final confirmation. | `DBCC CHECKDB WITH NO_INFOMSGS, ALL_ERRORMSGS;` |
| Query Store | Consider enabling Query Store if not already enabled — SQL Server 2022 introduces enhancements (e.g., Query Store hints) useful for post-upgrade performance monitoring. | `ALTER DATABASE [<DB>] SET QUERY_STORE = ON;` |
| SQL Agent | Confirm SQL Agent service is running and jobs are visible and correctly scheduled. | `EXEC msdb.dbo.sp_help_job;` |
| Jobs / Maintenance Plans | Run a manual test execution of critical jobs and maintenance plans. | SSMS Job Activity Monitor |
| Linked Servers | Test connectivity for each linked server. | `EXEC sp_testlinkedserver '<LinkedServerName>';` |
| Replication | Validate replication agents and confirm no errors in the Replication Monitor. | Replication Monitor GUI / `sp_replmonitorhelppublication` |
| AlwaysOn AG | Confirm all replicas report SYNCHRONIZED / HEALTHY. | `SELECT * FROM sys.dm_hadr_availability_replica_states;` |
| Backups | Run and validate a fresh full backup on the new version to establish a new baseline recovery point. | `BACKUP DATABASE ... WITH CHECKSUM;` |
| Monitoring | Confirm performance/monitoring tooling correctly reports the new SQL Server version and collects metrics. | Monitoring console |
| Memory Configuration | Re-validate max server memory setting is appropriate for the host (unchanged by upgrade, but confirm it wasn't reset). | `EXEC sp_configure 'max server memory';` |
| MAXDOP | Confirm MAXDOP setting; SQL Server 2022 setup may prompt to set a recommended value during install — confirm it matches workload requirements. | `EXEC sp_configure 'max degree of parallelism';` |
| TempDB | Confirm tempdb file count/sizing persisted correctly and matches recommended configuration for the core count. | `SELECT name, size FROM tempdb.sys.database_files;` |
| Parallelism / Cost Threshold | Re-validate cost threshold for parallelism against workload baseline. | `EXEC sp_configure 'cost threshold for parallelism';` |
| Instant File Initialization | Confirm the SQL service account still holds 'Perform Volume Maintenance Tasks' right post-upgrade. | Local Security Policy / `secpol.msc` |
| Startup Parameters | Confirm trace flags and startup parameters carried forward correctly. | SQL Server Configuration Manager |
| Encryption / TDE | Confirm TDE-protected databases are accessible and the certificate is present and backed up again post-upgrade. | `SELECT * FROM sys.dm_database_encryption_keys;` |
| SPNs | Re-validate SPN registration, especially if the service account or port changed. | `setspn -L <ServiceAccount>` |
| Service Accounts | Confirm service account and permissions unchanged/functioning. | SQL Server Configuration Manager |

# SQL Validation

| Validation Item | Query / Method | Expected Result | Result / Evidence |
| --- | --- | --- | --- |
| Engine version | `SELECT @@VERSION;` | Reports SQL Server 2022 | PASS/FAIL |
| All databases online | `SELECT name, state_desc FROM sys.databases;` | All ONLINE | PASS/FAIL |
| CHECKDB clean | `DBCC CHECKDB;` | No errors | PASS/FAIL |
| SQL Agent jobs functional | Job Activity Monitor | Scheduled jobs run successfully | PASS/FAIL |
| AlwaysOn AG healthy | `sys.dm_hadr_availability_replica_states` | All SYNCHRONIZED | PASS/FAIL |
| Application connectivity | Application smoke test / `sqlcmd -S -Q "SELECT 1"` | Successful connection and query | PASS/FAIL |
| Login/permission parity | Compare against pre-upgrade export | No unexpected loss of logins/permissions | PASS/FAIL |
| Backup succeeds post-upgrade | `BACKUP DATABASE ...` | Completes successfully | PASS/FAIL |
| Performance within baseline | Compare wait stats / query duration to Section baseline | No material regression | PASS/FAIL |

# Rollback Procedure

## Rollback Decision Matrix

| Scenario | Rollback Action | Decision Owner | Est. Downtime |
| --- | --- | --- | --- |
| OS setup fails / does not complete | Windows built-in rollback (Settings → Recovery, 10-day window) OR VM snapshot revert | Infra Lead | 30–90 min |
| OS upgrade completes but critical service fails post-validation | VM snapshot revert to pre-upgrade state | Infra Lead + App Owner | 30–60 min |
| SQL setup fails mid-install | VM snapshot revert (if taken pre-SQL-setup) OR reinstall matching SQL 2016 build + restore system/user DBs | DBA Lead | 1–3 hours |
| SQL upgrade completes but data/functional validation fails | Restore user databases from pre-upgrade backup chain to a SQL Server 2016 instance (may require rebuild); or snapshot revert if window allows full VM rollback | DBA Lead + App Owner | 1–4 hours |
| AlwaysOn AG fails to re-synchronize post-upgrade | Remove affected replica from AG, snapshot revert or reinstall, re-join and re-seed | DBA Lead | 2–6 hours depending on DB size |

## VM Snapshot Restore

Get-Snapshot -VM <VMName> -Name "PreOSUpgrade_<CHG#>" | Set-VM -VM <VMName> -Confirm:$false
# or via GUI: vCenter → VM → Snapshots → Revert to Snapshot

WARNING Reverting a snapshot discards ALL changes made after the snapshot was taken, including any legitimate transactions processed during the change window. Confirm with the application/business owner that this data-loss window is acceptable before reverting, and pull a fresh SQL transaction log backup (tail-log backup) immediately before reverting where the database is still accessible, to minimize loss.

## SQL Restore

RESTORE DATABASE [<DatabaseName>] FROM DISK = 'E:\Backups\<DatabaseName>_Full_PreUpgrade.bak'
  WITH NORECOVERY, REPLACE;
RESTORE LOG [<DatabaseName>] FROM DISK = 'E:\Backups\<DatabaseName>_Log_PreUpgrade.trn'
  WITH RECOVERY;

## System State / OS Restore

wbadmin start recovery -version:<VersionIdentifier> -itemType:App -items:SystemState -recoveryTarget:C: -quiet

## Rollback Validation

- Confirm OS boots and reports the expected (pre-upgrade) version via `Get-ComputerInfo`.

- Confirm SQL Server service starts and all databases report ONLINE.

- Confirm application connectivity and core business transaction smoke test pass.

- Notify CAB, application owners, and monitoring teams of rollback completion and updated change status.

- Document rollback root cause and required remediation before rescheduling the change.

# Troubleshooting Guide

The table below documents common issues observed during Windows Server 2016→2022 and SQL Server 2016→2022 in-place upgrades, organized by symptom. Use this as a first-response reference during the change window; escalate to vendor support if a symptom is not listed or the documented resolution does not apply.

| Symptom | Likely Cause | Resolution | Diagnostic Command | Relevant Logs | Microsoft Reference |
| --- | --- | --- | --- | --- | --- |
| Setup blocked by 'Domain Controller detected' warning | Server holds AD DS role or is a DC | Domain Controllers require a separate, DC-specific upgrade procedure; do not use this general SOP unmodified | `Get-WindowsFeature AD-Domain-Services` | Setup log, Panther logs | learn.microsoft.com/windows-server/identity |
| Compatibility scan reports 'incompatible driver' | Third-party or OEM driver lacks a Server 2022 WHQL-signed version | Obtain updated driver from vendor before proceeding; do not force-install an incompatible driver | `pnputil /enum-drivers` | %windir%\Panther\ScanResult.xml | learn.microsoft.com/windows-hardware/drivers |
| Setup fails with 0xC1900101 (driver-related rollback) | Incompatible storage or network driver caused a mid-upgrade failure | Update the offending driver, clear WinSxS corruption if present, retry upgrade | `DISM /Online /Cleanup-Image /RestoreHealth` | setupact.log, setuperr.log in $Windows.~BT\Sources\Panther | learn.microsoft.com/windows/deployment/upgrade/quick-fixes |
| Server stuck on 'Configuring Windows Server' loop | Corrupted component store or third-party AV interference during upgrade | Boot to safe mode / recovery, check CBS logs, temporarily disable AV via policy before retry | `DISM /Online /Cleanup-Image /ScanHealth` | CBS.log | learn.microsoft.com/windows-server/get-started |
| Post-upgrade NIC missing / renamed | VMware Tools version mismatch after OS upgrade caused NIC re-enumeration | Reinstall/upgrade VMware Tools, reassign static IP to correct adapter | `Get-NetAdapter` | Device Manager, System event log | kb.vmware.com |
| Activation fails after upgrade (Error 0xC004F074) | KMS host does not yet have the Server 2022 activation key, or client cannot reach KMS | Update KMS host key, verify network path to KMS host on TCP 1688 | `slmgr /ato` | Application event log (event ID 12288/12289) | learn.microsoft.com/windows-server/get-started/kms-activation |
| BitLocker recovery prompt on reboot | BitLocker was not suspended before the upgrade reboot cycle | Enter recovery key, then suspend BitLocker before any future maintenance | `Get-BitLockerVolume` | System event log | learn.microsoft.com/windows/security/bitlocker |
| Windows Update fails to install post-upgrade (0x80070002) | Corrupted update cache after OS version change | Reset Windows Update components (stop services, rename SoftwareDistribution, restart) | `Get-WindowsUpdateLog` | WindowsUpdate.log | support.microsoft.com/windows-update-troubleshooting |
| Server Manager shows 'Not Accessible' for a role after upgrade | Role service reference broken during upgrade; common with older IIS or File Server role configs | Re-run 'Add Roles and Features' repair, or reinstall the specific role feature | `Get-WindowsFeature` | Server Manager event log | learn.microsoft.com/windows-server/administration |
| Scheduled task fails to run post-upgrade with 'The user account has expired' style error | Stored task credentials invalidated by profile or SID change | Re-enter task 'Run As' credentials | `Get-ScheduledTask ¦ Get-ScheduledTaskInfo` | Task Scheduler operational log | learn.microsoft.com/windows/win32/taskschd |
| Print/legacy role feature missing after upgrade | Feature was deprecated/removed between Server 2016 and Server 2022 (e.g., certain legacy FS features) | Confirm against Microsoft's removed-features list before upgrade; plan alternative | `Get-WindowsFeature` | Setup compatibility report | learn.microsoft.com/windows-server/get-started/removed-features |
| SQL Setup Support Rules fail: 'Restart Computer' | A prior update/change left a pending reboot | Reboot the server, re-run setup | `Test-PendingReboot` (custom) or registry check | Setup Bootstrap log (%ProgramFiles%\Microsoft SQL Server\...\Setup Bootstrap\Log) | learn.microsoft.com/sql/database-engine/install-windows |
| SQL Setup fails: 'The current SKU is invalid' | Mismatched or expired product key entered, or attempting an unsupported edition upgrade path | Verify product key and supported edition upgrade matrix before retry | N/A — GUI validation | Detail.txt in Setup Bootstrap Log folder | learn.microsoft.com/sql/database-engine/install-windows/supported-version-and-edition-upgrades |
| SQL Setup hangs at 'Upgrading system databases' | Very large msdb/model or long-running blocking transaction at upgrade start | Do not cancel; monitor via Summary.txt; ensure no other session is holding locks on system databases before starting | `sp_who2` (pre-upgrade check) | Detail.txt, Summary.txt | learn.microsoft.com/sql/database-engine/install-windows/upgrade-sql-server |
| Databases remain in 'RESTORING' after upgrade | Log shipping or AG data movement was not fully drained before upgrade began | Complete final log restore manually, or rejoin AG replica with a fresh seed | `RESTORE DATABASE ... WITH RECOVERY` | SQL Server error log | learn.microsoft.com/sql/database-engine/log-shipping |
| AlwaysOn AG replica shows 'NOT SYNCHRONIZING' post-upgrade | Endpoint or certificate mismatch after upgrade, or mismatched compatibility settings between replicas | Verify AG endpoint state and certificate validity; remove/re-add replica if necessary | `sys.dm_hadr_availability_replica_states` | AlwaysOn_health XEvent session, Cluster log | learn.microsoft.com/sql/database-engine/availability-groups |
| Application receives login failures post-upgrade (Error 18456) | Orphaned SQL logins after restore, or changed authentication mode | Re-map orphaned users; verify SQL/Windows auth mode unchanged | `EXEC sp_change_users_login 'Report';` | SQL Server error log | learn.microsoft.com/sql/relational-databases/security/orphaned-users |
| Query performance regression after compatibility level change | New Cardinality Estimator behavior under compatibility level 160 changes plan choices for some queries | Use Query Store to identify regressed queries; consider `ALTER DATABASE SCOPED CONFIGURATION SET LEGACY_CARDINALITY_ESTIMATION = ON` as a temporary mitigation while queries are tuned | Query Store reports | Query Store, `sys.dm_exec_query_stats` | learn.microsoft.com/sql/relational-databases/performance/monitoring-performance-by-using-the-query-store |
| Linked server queries fail post-upgrade | Deprecated OLE DB provider removed/changed in newer engine, or 'Ad Hoc Distributed Queries' disabled | Update linked server provider, re-enable required sp_configure option if appropriate for your security policy | `EXEC sp_testlinkedserver;` | SQL Server error log | learn.microsoft.com/sql/relational-databases/linked-servers |
| SQL Agent jobs fail with proxy/credential errors | Credential store not carried forward correctly, or service account changed | Re-validate SQL Agent proxy accounts and credentials | `EXEC msdb.dbo.sp_help_proxy;` | SQL Agent job history | learn.microsoft.com/sql/ssms/agent/sql-server-agent-proxies |
| Replication agents fail to start post-upgrade | Distributor not upgraded first, or agent job step references old path/version | Upgrade distributor before publishers/subscribers; re-generate agent job steps if needed | Replication Monitor | Replication agent job history | learn.microsoft.com/sql/relational-databases/replication |
| TDE database will not come online post-upgrade ('cannot find server certificate') | Certificate not present or not restored on new instance/host | Restore TDE certificate and private key before bringing database online | `SELECT * FROM sys.dm_database_encryption_keys;` | SQL Server error log | learn.microsoft.com/sql/relational-databases/security/encryption/transparent-data-encryption |
| SSRS reports fail to render post-upgrade | SSRS was not included in the SQL Server 2022 setup (separate installer) and remains on an older, incompatible build | Install/upgrade Power BI Report Server or SSRS separately, aligned to the supported version matrix | N/A | ReportServerService log | learn.microsoft.com/sql/reporting-services/install-windows/install-reporting-services |
| High tempdb contention after upgrade | tempdb file count not scaled to new host's logical CPU count during setup | Reconfigure tempdb file count/sizing per Microsoft best-practice guidance for the actual core count | `SELECT COUNT(*) FROM tempdb.sys.database_files;` | Wait statistics (PAGELATCH contention) | learn.microsoft.com/sql/relational-databases/databases/tempdb-database |
| Backup jobs fail post-upgrade with path/permission errors | Backup agent not yet updated for the new OS/SQL version, or service account permissions reset | Update backup agent to a certified version; re-validate service account rights | Backup console job log | Backup agent log | Refer to backup vendor documentation |
| Monitoring shows the server as 'Unknown OS' or missing SQL instance | Monitoring agent management pack/template not updated for Server 2022 / SQL 2022 | Update SCOM management pack or SolarWinds/Splunk template to the version supporting the new OS/SQL build | Monitoring console | Agent heartbeat log | Refer to monitoring vendor documentation |
| Cluster validation warnings after OS upgrade (FCI environments) | Cluster functional level not yet updated, or network profile misclassified post-upgrade | Run Cluster Validation Wizard, update cluster functional level once all nodes are upgraded | `Test-Cluster` | Cluster validation report | learn.microsoft.com/windows-server/failover-clustering |
| GPO fails to apply post-upgrade | Client-side extension version mismatch or a GPO referencing a deprecated policy setting | Run `gpupdate /force` and review `gpresult /h` report for specific failing CSE | `gpresult /h report.html` | Group Policy operational event log | learn.microsoft.com/windows-server/group-policy |
| Time drift causing Kerberos failures post-upgrade | W32Time service did not restart cleanly during upgrade reboot cycle | Restart W32Time, force resync against domain hierarchy | `w32tm /resync /force` | System event log (event ID 29/36/50) | learn.microsoft.com/windows-server/networking/windows-time-service |
| Antivirus real-time scanning causes SQL Setup to hang or slow drastically | AV real-time protection scanning SQL data/log files and setup temp directories during install | Add SQL/setup exclusions per Microsoft's recommended AV exclusion list before starting setup | N/A | AV console scan log | learn.microsoft.com/troubleshoot/sql/database-engine/install/antivirus-software-in-sql-server-environment |

TIP This list covers the most frequently encountered issues but is not exhaustive. Maintain it as a living document — add newly discovered issues (with symptom, cause, resolution, and reference) after every production change, and review it in post-implementation retrospectives.

# Operational Checklists

The checklists in this section are formatted for printing and manual sign-off during change execution. Each should be attached to the change record as evidence.

## Pre-Upgrade Checklist

| # | Item | Complete (Y/N) | Initials |
| --- | --- | --- | --- |
| 1 | CAB approval obtained and change record number documented |  |  |
| 2 | Maintenance window communicated to application/business owners |  |  |
| 3 | All Section 4 (Windows) and SQL Pre-check items completed with PASS/documented exception |  |  |
| 4 | Compatibility assessment completed; no unresolved blocking issues |  |  |
| 5 | VM snapshot strategy confirmed with sufficient datastore free space |  |  |
| 6 | Backup and restore-test completed and validated |  |  |
| 7 | Rollback plan reviewed and understood by all executing engineers |  |  |
| 8 | Break-glass / emergency access credentials validated |  |  |

## Backup Checklist

| # | Item | Complete (Y/N) | Initials |
| --- | --- | --- | --- |
| 1 | VM snapshot created and confirmed in vCenter |  |  |
| 2 | System state backup completed successfully |  |  |
| 3 | SQL full backup completed for all databases in scope |  |  |
| 4 | SQL system databases (master, model, msdb) backed up |  |  |
| 5 | Certificates and keys (TDE, Service Master Key) backed up |  |  |
| 6 | RESTORE VERIFYONLY passed for all backup files |  |  |
| 7 | Restore test performed on a non-production instance |  |  |

## Implementation Checklist

| # | Item | Complete (Y/N) | Initials |
| --- | --- | --- | --- |
| 1 | Server placed in monitoring maintenance mode |  |  |
| 2 | BitLocker suspended (if applicable) |  |  |
| 3 | Application/SQL services stopped cleanly |  |  |
| 4 | Final pre-upgrade snapshot taken |  |  |
| 5 | Windows Setup compatibility scan passed |  |  |
| 6 | Windows in-place upgrade completed successfully |  |  |
| 7 | SQL Setup Support/Feature/Upgrade Rules passed |  |  |
| 8 | SQL in-place upgrade completed successfully |  |  |
| 9 | AlwaysOn AG / log shipping / replication resumed and healthy |  |  |

## Validation Checklist

| # | Item | Complete (Y/N) | Initials |
| --- | --- | --- | --- |
| 1 | OS version/build confirmed as Windows Server 2022 |  |  |
| 2 | SQL engine version confirmed as SQL Server 2022 |  |  |
| 3 | All Section 8 (Windows) validation items PASS |  |  |
| 4 | All SQL Validation items PASS |  |  |
| 5 | Application smoke test passed with business/application owner sign-off |  |  |
| 6 | Monitoring and backup agents reporting correctly |  |  |
| 7 | Performance baseline comparison shows no material regression |  |  |

## Rollback Checklist (execute only if rollback is invoked)

| # | Item | Complete (Y/N) | Initials |
| --- | --- | --- | --- |
| 1 | Rollback decision approved by designated Decision Owner |  |  |
| 2 | Tail-log backup captured where possible before rollback |  |  |
| 3 | Rollback method executed (snapshot revert / SQL restore / system state restore) |  |  |
| 4 | Rollback validated (OS/SQL version, application connectivity) |  |  |
| 5 | CAB, application owners, and monitoring notified of rollback and new status |  |  |
| 6 | Root cause documented and change rescheduled |  |  |

## Sign-off Checklist

| # | Item | Complete (Y/N) | Initials |
| --- | --- | --- | --- |
| 1 | All validation items PASS and evidence attached to change record |  |  |
| 2 | Application/business owner sign-off obtained |  |  |
| 3 | DBA lead sign-off obtained |  |  |
| 4 | Infrastructure lead sign-off obtained |  |  |
| 5 | Change record closed as Successful in CAB system |  |  |
| 6 | Post-implementation review scheduled (if required by change risk classification) |  |  |

# Change Management

## Implementation Plan Summary

| Item | Detail |
| --- | --- |
| Change Type | Standard/Normal in-place upgrade — Windows Server 2016→2022 and SQL Server 2016→2022 |
| Risk Classification | [High/Medium/Low — per organizational CAB risk model, typically High for production DB-tier changes] |
| Implementation Window | [Date/Time, duration, time zone] |
| Executing Teams | Infrastructure Engineering, Database Administration |
| Pre-requisite Changes | [List any dependent changes, e.g., firmware update, storage maintenance] |
| Estimated Total Duration | [Sum of Section 6/SQL Upgrade Procedure durations plus validation and buffer — typically 4–8 hours per server] |

## Risk Assessment

Refer to Section 5.0 (Risks) for the full risk register. Summarize the top 3 residual risks and mitigations in the CAB submission, referencing the rollback plan and validation evidence requirements.

## Impact Analysis

| Impacted System/Service | Nature of Impact | Mitigation |
| --- | --- | --- |
| Business application(s) hosted on this server | Full unavailability during the change window | Scheduled maintenance window communicated in advance; smoke-test validation before returning to service |
| Downstream/dependent applications (linked servers, replication subscribers) | Possible transient errors if not upgraded in sequence | Upgrade order documented in SQL Compatibility Assessment; dependent teams notified |
| Monitoring/alerting | Suppressed during maintenance mode | Maintenance mode explicitly time-boxed and removed at close of change |
| Reporting/BI consumers (SSRS/SSAS) | Possible temporary unavailability if hosted on the same server | Coordinated separately per SQL Compatibility Assessment note on SSRS |

## Communication Plan

- T-5 business days: Change submitted to CAB with this SOP attached as supporting documentation.

- T-2 business days: Maintenance window confirmed to application/business owners and monitoring teams.

- T-0 (start of window): Change start notification sent; maintenance mode enabled.

- T-0 (during window): Status updates at each major milestone (backup complete, OS upgrade complete, SQL upgrade complete, validation complete).

- T-0 (end of window): Change closure notification — Successful or Rolled Back — sent to all stakeholders.

## Backout Plan

Refer to the Rollback Procedure section for full detail. Summarized backout plan for CAB: VM snapshot revert restores the server to its pre-change state within the documented RTO; SQL restore from validated backups if a snapshot revert is not viable or not desired due to transaction loss.

## Business Validation

- Application owner performs functional smoke test per their own test script against the upgraded environment.

- Application owner provides explicit sign-off (email or CAB system comment) before the change is closed as Successful.

## Success Criteria

- All items in Section 8 (Windows Validation) and SQL Validation report PASS.

- No unresolved Severity 1/2 incidents opened as a result of the change within the post-implementation monitoring period (typically 24–48 hours).

- Application owner sign-off obtained.

- No rollback invoked, or rollback completed and validated with root cause documented.

## CAB Checklist

- This SOP attached to the change record

- Risk assessment and impact analysis completed

- Backout/rollback plan documented and reviewed

- Test/non-production validation evidence attached (where applicable)

- Required approvals obtained (Infrastructure, DBA, Application Owner, Security if applicable)

## Downtime Checklist

- Downtime start/end times logged precisely against the change record

- Actual downtime compared against estimated duration; variance explained in post-implementation notes

- Any SLA/OLA impact assessed and reported per organizational policy

# Screenshots and Figures

IMPORTANT This manual specifies exactly which screens to capture and what to verify on each, so that engineers produce consistent evidence during execution. Actual screenshots are captured live during each implementation (Windows Setup, SQL Setup Wizard, SSMS, Server Manager, etc.) and inserted into the change-record copy of this document — they are environment- and run-specific and are therefore represented here as figure placeholders with capture instructions rather than static images, so this master template remains reusable across every server in scope.

| Figure | Screen to Capture | What to Verify |
| --- | --- | --- |
| Fig. 1 | Monitoring console — maintenance mode set | Correct server object selected; duration covers full window |
| Fig. 2 | vCenter Snapshot Manager | Pre-upgrade snapshot present, no consolidation warning |
| Fig. 3 | ISO mounted in File Explorer | Correct WS2022 media mounted as expected drive letter |
| Fig. 4 | Windows Setup compatibility report | No blocking severity items under Recommended Actions |
| Fig. 5 | License acceptance / edition selection | 'Keep personal files and apps' selected; edition matches source |
| Fig. 6–7 | Upgrade progress / reboot sequence | No error dialogs; progress advancing |
| Fig. 8 | WS2022 sign-in screen | Confirms setup completed and reached first logon |
| Fig. 9 | Server Manager dashboard | Roles/features listed match pre-upgrade inventory |
| Fig. 10 | `winver` dialog | Build number and edition correct |
| Fig. 11 | SQL Server Installation Center | Correct setup media version (SQL 2022) |
| Fig. 12–13 | Setup Support Rules / Feature Rules | All Passed, or accepted documented Warning |
| Fig. 14 | Product key entry | Correct edition/key entered |
| Fig. 15 | Select Instance screen | Correct instance name matches change record |
| Fig. 16 | Select Features screen | Feature set matches pre-upgrade inventory |
| Fig. 17 | Upgrade Rules results | All Passed, or accepted documented Warning |
| Fig. 18 | Ready to Upgrade summary | Final confirmation of instance/edition/features |
| Fig. 19–20 | Upgrade progress / Complete screen | All selected features report success |
| Fig. 21 | SSMS — Object Explorer post-upgrade | Instance connects; version string correct |
| Fig. 22 | Server Properties — General tab | Confirms SQL Server 2022 version/edition |
| Fig. 23 | Database Properties — compatibility level | Confirms intended compatibility level post-decision |
| Fig. 24 | SQL Agent Jobs list | All jobs present and enabled as expected |
| Fig. 25 | Query Store dashboard | Enabled and collecting data (if applicable) |
| Fig. 26 | Always On Availability Groups dashboard | All replicas healthy/synchronized (if applicable) |
| Fig. 27 | Event Viewer — System/Application | No new unresolved critical errors |
| Fig. 28 | Services console | All expected services Running / Automatic |
| Fig. 29 | Windows Update settings | Confirms patch status post-upgrade |
| Fig. 30 | Failover Cluster Manager | Cluster healthy (if FCI in use) |

# Architecture and Workflow Diagrams

The following diagrams should accompany this manual as separate visio/drawio attachments referenced by the figure numbers below. Recommended content for each is summarized so the diagram author has a clear brief.

- Diagram A — Existing Environment: current Windows Server 2016 / SQL Server 2016 topology including AG/FCI/replication relationships, network zones, and dependent applications.

- Diagram B — Upgrade Workflow: end-to-end sequence from CAB approval through backup, OS upgrade, SQL upgrade, validation, and sign-off.

- Diagram C — Decision Tree: go/no-go decision points at each major step, referencing Section 6/SQL Upgrade Procedure step numbers.

- Diagram D — Rollback Workflow: trigger conditions mapped to the corresponding rollback action from the Rollback Decision Matrix.

- Diagram E — Validation Workflow: sequence of validation checks and required evidence before change closure.

- Diagram F — SQL Architecture: instance/database/AG topology post-upgrade.

- Diagram G — Windows Upgrade Process: setup.exe phases (compatibility scan → install → configure → first logon).

- Diagram H — Backup and Recovery Flow: backup types, retention, and restore paths mapped to RTO/RPO.

- Diagram I — Service Dependency Map: upstream/downstream service dependencies to sequence multi-server changes correctly.

# Appendices

## Appendix A — PowerShell Command Reference

| Purpose | Command |
| --- | --- |
| OS version/build | Get-ComputerInfo ¦ Select WindowsProductName, WindowsVersion, OsBuildNumber |
| Installed roles/features | Get-WindowsFeature ¦ Where-Object InstallState -eq 'Installed' |
| Pending reboot check | Get-ItemProperty 'HKLM:\SOFTWARE\Microsoft\Windows\CurrentVersion\Component Based Servicing\RebootPending' -EA SilentlyContinue |
| Disk free space | Get-PSDrive C ¦ Select Used, Free |
| BitLocker status/suspend | Get-BitLockerVolume ; Suspend-BitLocker -MountPoint 'C:' -RebootCount 1 |
| Snapshot creation (PowerCLI) | New-Snapshot -VM <VMName> -Name '<Label>' -Quiesce |
| System state backup | wbadmin start systemstatebackup -backupTarget:E: -quiet |
| Activation status | slmgr /dli |
| Compatibility scan only | setup.exe /Auto Upgrade /DynamicUpdate Disable /Compat ScanOnly |

## Appendix B — SQL Query Reference

| Purpose | Query |
| --- | --- |
| Version check | SELECT @@VERSION; |
| Integrity check | DBCC CHECKDB WITH NO_INFOMSGS, ALL_ERRORMSGS; |
| Compatibility levels | SELECT name, compatibility_level FROM sys.databases; |
| AG replica health | SELECT * FROM sys.dm_hadr_availability_replica_states; |
| Backup (full) | BACKUP DATABASE [<DB>] TO DISK = '<path>' WITH COMPRESSION, CHECKSUM; |
| Restore verify | RESTORE VERIFYONLY FROM DISK = '<path>'; |
| Orphaned user remap | EXEC sp_change_users_login 'Report'; |
| TempDB file inventory | SELECT name, size FROM tempdb.sys.database_files; |

## Appendix C — Registry Changes of Interest

| Key | Purpose |
| --- | --- |
| HKLM\SOFTWARE\Microsoft\Windows NT\CurrentVersion | OS version/build/edition identifiers, updated by setup |
| HKLM\SOFTWARE\Microsoft\Windows\CurrentVersion\Component Based Servicing\RebootPending | Indicates a pending reboot that will block setup |
| HKLM\SYSTEM\CurrentControlSet\Control\Session Manager\Environment | Environment variables preserved across upgrade; verify custom entries persisted |
| HKLM\SOFTWARE\Microsoft\Microsoft SQL Server\Instance Names\SQL | Maps instance names to internal instance IDs; used to identify instances for upgrade |

## Appendix D — Services Checklist

- W32Time, Netlogon, DNS Client, Server, Workstation (core OS services)

- MSSQLSERVER / MSSQL$<Instance> (SQL Server Database Engine)

- SQLSERVERAGENT / SQLAgent$<Instance> (SQL Server Agent)

- SQLBrowser (SQL Server Browser, for named instances)

- VMware Tools Service

- Backup agent service (per vendor)

- Monitoring agent service(s) (SCOM/SolarWinds/Splunk)

- Antivirus/EDR service(s)

## Appendix E — Port Requirements

| Port | Protocol | Purpose |
| --- | --- | --- |
| 3389 | TCP | Remote Desktop |
| 1433 | TCP | SQL Server default instance |
| 1434 | UDP | SQL Server Browser (named instances) |
| 5022 (or configured) | TCP | AlwaysOn AG endpoint mirroring/data movement |
| 1688 | TCP | KMS activation |
| 445 | TCP | SMB (backup targets, file shares) |
| 389/636 | TCP | LDAP/LDAPS (Active Directory) |
| 88 | TCP/UDP | Kerberos authentication |

## Appendix F — Firewall Rules

Document any custom inbound/outbound rules captured during Section 4 (Windows) 'Firewall Rules' pre-check, and confirm identical rules exist post-upgrade. Add any new rules required for updated agent versions (backup, monitoring, AV) identified during the compatibility assessment.

## Appendix G — Microsoft Best Practices

- Always run the setup compatibility scan (/Compat ScanOnly) well before the scheduled change window, not on the day of the change.

- Apply the latest cumulative update to both the source OS/SQL version and, once upgraded, the target version as soon as validation completes.

- Exclude SQL Server data/log/backup directories and setup temp directories from real-time antivirus scanning per Microsoft's published exclusion list.

- Upgrade AlwaysOn AG secondaries before primaries, and replication distributors before publishers/subscribers.

## Appendix H — Security Hardening Recommendations

- Disable SMBv1 if not already disabled (verify in Section 4 pre-checks).

- Enable TLS 1.2 (minimum) for SQL Server client connections; deprecate older TLS/SSL protocol support.

- Review and minimize sysadmin role membership post-upgrade as part of a periodic access review.

- Confirm CLR strict security and 'Ad Hoc Distributed Queries' remain disabled unless explicitly required and risk-accepted.

## Appendix I — Performance Tuning Recommendations

- Re-baseline MAXDOP and cost threshold for parallelism against the new host's core count and NUMA topology.

- Re-validate tempdb file count (generally aligned to logical CPU count, up to 8 files, then re-assessed) after upgrade.

- Consider enabling Query Store (if not already) to monitor for plan regressions introduced by the compatibility level change.

## Appendix J — Reference Links (Microsoft Learn)

- Windows Server upgrade overview: https://learn.microsoft.com/windows-server/get-started/

- Supported SQL Server version/edition upgrades: https://learn.microsoft.com/sql/database-engine/install-windows/supported-version-and-edition-upgrades

- SQL Server 2022 hardware/software requirements: https://learn.microsoft.com/sql/sql-server/install/hardware-and-software-requirements-for-installing-sql-server

- AlwaysOn Availability Groups documentation: https://learn.microsoft.com/sql/database-engine/availability-groups/windows/always-on-availability-groups-sql-server

- Windows Server removed/deprecated features: https://learn.microsoft.com/windows-server/get-started/removed-features